| Prepared By : | Syed Mubeen Saifullah | Phone #: | 510-508-4141 |
| --- | --- | --- | --- |
| Date Created: | 06-24-09 |  |  |
| Last Updated By: |  | Last Updated Date: | 06-26-09 |

Meeting Title:		Out of the Box – Fourth Meeting

Committee Chair:	Teresa Patton	(972) 989-5126

Meeting Date:               June 23, 2009

Next Meeting Date:        See last page of these notes

Attendees: Teresa Patton (AT&T), Syed Mubeen Saifullah (NeuStar), Tracey Guidotti (AT&T), Mark Lancaster (AT&T), Jim Rooks (NeuStar), Mohamed Samater (T-Mobile), Deb Tucker (Verizon Wireless), Ron Steen (AT&T), Bob Bruce (Syniverse), Steve Farnsworth (Evolving Systems), Steve Addicks (NeuStar), Paul Lagattuta (NeuStar), John Nakamura (NeuStar), John Malyar (Telcordia), Matt Timmerman (Telcordia), Pat White (Telcordia)

| Conducted by: Teresa Patton | Recorded By: Syed Mubeen Saifullah |
| --- | --- |

| Action Required |
| --- |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
| 1 | Sub-Teams #1, #2, and #4 should continue to meet | Assigned | Respective Committees |  |  |
| 2 | Follow up with LNPA WG Chairs to gain an understanding of how in depth the committee status should be on upcoming calls | Complete | Teresa Patton | 06-16-09 | 06-16-09 |
| 3 | Follow up with LNPA WG Chairs to determine a consistent format for presenting the ideas from the various committees and sub-teams. | Complete | Teresa Patton | 06-16-09 | 06-16-09 |
| 4 | Teresa Patton to obtain clarity from LNPA Co-Chairs on whether 1 idea/solution or more than 1 idea/solution will be presented to the NANC | Assigned | Teresa Patton |  |  |
| 5 |  |  |  |  |  |

| Decisions |
| --- |
| Decision # | Description | Status | Target Date | Actual Date |
| 1 | Interested members are asked to select one of the ideas listed below to work with a smaller group to begin the initial discovery/definition phase. Email your interest to Teresa Patton. | Complete | Committee | 05-27-09 |  |
| 2 | Sub-team#5 - ENUM Solution determined that this idea is not feasible at this time. | Closed/ Complete | 06-02-09 | 06-02-09 |
| 3 | Sub-team #3 – Combination of Clearinghouse and NPAC/SOA Enhancement has been put into a “dormant” mode and can reconvene when there is more detail around the materials from sub-teams #1 and #2 | Closed | 06-10-09 | 06-10-09 |
| 4 | The LNPA meeting in mid-July will allocate 45 mins total , which should accommodate both presentations (roughly 22 mins each). Teresa Patton - recommended that the 2 sub-teams presenting to the LNPA (#1 Clearinghouse & #2 SOA/NPAC Enhancement) should present what they believe is best and if there are requests for additional information, then this can be included in the presentations for late July in Irvine, CA. Sub-team presentations should be finalized and submitted to Teresa Patton prior to July 3, 2009 Suggested presentation format: -Overview Slide -Flow Diagram(s) Slide -Impact Slide -Pros/Cons Slide | Assigned | 07-03-09 |  |
| 5 | Teresa Patton will compile the presentations from all the sub-teams and make one presentation for all the ideas on July 15th, 2009 in Ottawa, Canada | Assigned | 07-15-09 |  |
| 6 | Teresa Patton will pull together a month-by-month timeline/schedule for the development of these ideas | Assigned | 07-09-09 |  |

Record significant Topics, Presenters, Decisions:

# Discussions:

Received Updates from each Sub-Team (notes captured in the order of status give on the call)

Sub-team #1: Clearinghouse/Service Bureau – (Status provided by Syed Mubeen Saifullah on behalf of Bob Bruce) – The sub-team met on June 19, 2009 and developed a draft of the Power Point presentation (draft is NOT included in this document but will be circulated after it has been put into final status by the sub-team and will be included in future meeting notes)

  - Next Meeting

    - Thursday June 25, 3pm ET:  +1-813-637-5900 #12357 – To finalize the Power Point Presentation

Sub-team #2: Enhance NPAC SV Create & Matching Create messages – (Status provided by Jim Rooks) – The sub-team is working on the slides documenting the possible impacts & the flow diagrams.  There were no meetings since June 16th so no additional work was done by the committee.  The committee will spend additional time on flow diagrams and possible impacts in its upcoming meeting on June 24, 2009.

The sub-team is also waiting for additional details to come from the simple vs. non-simple definition committee.

Jim Rooks also noted that both he and Teresa Patton would be reaching out to individual Service Providers to solicit their feedback about this solution.

- Next Meetings

    - Wednesday June 24, 2009 at 3pm ET: Conf bridge 866-858-8801, conf ID 5490

Sub-team #4: Combination of LSR/WPR – (Presented by John Malyar) This sub-team met on June 22, 2009 and discussed the best way to leverage the existing LSR and WICIS processes and systems – they have pulled together a PowerPoint presentation to express their ideas.

Additional Notes (not related to any one sub-team)

Teresa Patton reminded participants that in the previous meeting we agreed to put together a straw-man proposal for a timeline.  There was some discussion about the timeline and it was decided that the timeline would not be seen as a “commitment” but rather as a tool to express the feasibility and the possibilities of these ideas.

Teresa Patton will pull together a month-by-month schedule, noting that each solution may have some variance.

The Committee is planning on having Teresa Patton present an overview of the ideas on July 15th in Ottawa at the LNPA WG meeting and also a detailed discussed on July 27-28th in Irvine, California.

Per the LNPA WG meeting, there will be a September 1, 2009 meeting hosted in Denver by Comcast to discuss in detail the timelines, solutions and the feasibility of which ideas can solve the problem and be brought to market in time.

Future Meetings for the Out-Of-The-Box Committee

June 23, 2009:  	4-5pm ET: 		877-888-4443  	passcode 623 0424

June 30, 2009:	4-5pm ET:		571-434-5750	passcode 1065

July 9, 2009: 	3:30pm-5pm ET: 	877-888-4443  	passcode 623 0424 (prepare for Ottawa)

July 20, 2009: 	2-5pm ET:		877-888-4443	passcode 623 0424 (interim work call) –

OPEN CALL FOR QUESTIONS

July 23, 2009:	12-2pm ET:		877-888-4443	passcode 623 0424 (interim work call) -

TO DISCUSS ANSWER TO QUESTIONS AND

PREPARE FINAL PRESENTATIONS