# JANUARY 10-11, 2012 FULL LNPA WORKING GROUP ACTION ITEMS ASSIGNED:

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **ALPHA CHARACTERS INDICATE WHETHER ACTION ITEM WAS ASSIGNED TO APT (“APT”) OR FULL LNPA WG (“LNPAWG”)**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**NEUSTAR ACTION ITEMS:**

No Action Items were assigned to Neustar during the January 10-11, 2012 FULL LNPA WG meeting.

**GARY SACRA (VERIZON AND LNPA WG CO-CHAIR) ACTION ITEMS:**

011012-LNPAWG-01: Gary Sacra, LNPA WG Co-Chair, will verify all links in the Best

Practices document and update them as necessary.

011012-LNPAWG-02: Regarding the attached list of potential future LNPA WG agenda

items, Gary Sacra, LNPA WG Co-Chair, will:



1. Send out the SOW 24 testing requirements to the group and put a discussion on the March 2012 LNPA WG meeting agenda (see HIGH Item No. 4).
2. Place a discussion of the difficulty that some carriers are experiencing getting the remaining Type 1 wireless numbers converted to Type 2 on the March 2012 LNPA WG meeting agenda (see HIGH Item No. 3).
3. Place a discussion of HIGH Items No. 6 and No. 7 on the March 2012 LNPA WG meeting agenda.
4. Clarify HIGH Item No. 7 to indicate that its intent is to develop a process and checklist to serve as a guide for addressing future FCC actions and mandates.
5. Indicate that HIGH Item No. 8 is completed with the enhancements to the LTI GUI.

**SERVICE PROVIDER ACTION ITEMS:**

011012-LNPAWG-03: Regarding the attached proposed Best Practice 33, Service

Providers are to determine if they have different validations for LSR Req. Type B (port with loop) vs. LSR Req. Type C (port only – no loop). This will be discussed at the March 2012 LNPA WG meeting.



011012-LNPAWG-04: Regarding the plans for a 25K/hour industry load test, Service

Providers are to check to see if they have any planned large projects for activates, modifies, or disconnects scheduled in the March 2012 or April 2012 timeframe that could be used for the test. Any feedback (planned timeframe, quantities by type and by Region) should be provided via e-mail to the LNPA WG Co-Chairs and Steve Addicks (Neustar) by Wednesday, February 15, 2012. E-mail addresses are: [gary.m.sacra@verizon.com](mailto:gary.m.sacra@verizon.com) (Gary Sacra), [paula.jordan@t-mobile.com](mailto:paula.jordan@t-mobile.com) (Paula Jordan), [lpeterman@corp.earthlink.com](mailto:lpeterman@corp.earthlink.com) (Linda Peterman), and [stephen.addicks@neustar.biz](mailto:stephen.addicks@neustar.biz) (Steve Addicks).

**ACTION ITEMS REMAINING OPEN FROM PREVIOUS LNPA WG MEETINGS:**

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

031511-04: Paula Jordan, T-Mobile and LNPA WG Co-Chair, and Jason Lee, Verizon,

and Teresa Patton, AT&T, and Tracey Guidotti, AT&T, will document in LNPA WG Best Practice 30 requirements for ICP during the permissive dialing period for NPA splits. This will be reviewed and discussed at the May 2011 LNPA WG meeting.

January 10-11, 2012 meeting update: Item remains Open.

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **ALPHA CHARACTERS INDICATE WHETHER ACTION ITEM WAS ASSIGNED TO APT (“APT”) OR FULL LNPA WG (“LNPAWG”)**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

071211-LNPAWG-09: Gary Sacra, LNPA WG Co-Chair, will update the NP Best

Practices document as follows, to reflect changes agreed to at the July 2011 LNPA WG meeting:

1. Remove PIM documents from the Best Practices and insert links to PIMs when the updated NPAC website is up and running.

January 10-11, 2012 meeting update: Item remains Open.

091311-LNPAWG-01: Bonnie Johnson, Integra, will pull a sub-team together to discuss

development of a proposed Best Practice related to the end user contacting the Old Service Provider to cancel their port request. The following volunteered to assist Bonnie in the discussion:

Jan Doell (CenturyLink)

Barb Hjelmaa (Brighthouse)

Tim Kagele (Comcast)

Linda Peterman (Earthlink)

Gary Sacra (Verizon)

January 10-11, 2012 meeting update: Item remains Open.

091311-LNPAWG-05: All Service Providers are to review the attached PIM 53

(Inadvertent Port) Contact List and provide any missing or updated contact information to the LNPA WG Co-Chairs by October 31, 2011. The Co-Chairs e-mail addresses are: [gary.m.sacra@verizon.com](mailto:gary.m.sacra@verizon.com) (Gary Sacra), [paula.jordan@t-mobile.com](mailto:paula.jordan@t-mobile.com) (Paula Jordan), and [lpeterman@corp.earthlink.com](mailto:lpeterman@corp.earthlink.com) (Linda Peterman).



January 10-11, 2012 meeting update: Item remains Open.

110911-LNPAWG-02: Linda Peterman, Earthlink and LNPA WG Co-Chair, will tee up

a discussion in the OBF of revisiting the previously proposed 22 standard fields for non-simple LSRs. See related Action Items 110911-LNPAWG-05 and 110911-LNPAWG-07.

January 10-11, 2012 meeting update: Item remains Open.

110911-LNPAWG-06: All LNPA WG Participants are to provide any ideas for 2012

LNPA WG meeting and call agenda items to the Co-Chairs for discussion at future meetings.

January 10-11, 2012 meeting update: Item remains Open.