# JULY 12, 2012 LNPA WORKING GROUP APT ACTION ITEMS ASSIGNED:

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **ALPHA CHARACTERS INDICATE WHETHER ACTION ITEM WAS ASSIGNED TO APT (“APT”) OR FULL LNPA WG (“LNPAWG”)**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**NEUSTAR ACTION ITEMS:**

**061212-APT-01:** Neustar will develop a naming convention/nomenclature table to be added to IIS3\_4\_1aPart\_2\_CMIPversusXML-v1.docx document. This document is to be distributed to the group prior to the July 10-11, 2012 LNPA WG meeting for review.

 **061212-APT-02:** Neustar will complete draft XML Schema documentation and distribute to the group prior to the July 10-11, 2012 LNPA WG meeting for review in Mont Tremblant.

**SERVICE PROVIDER ACTION ITEMS:**

 **061212-APT-03:** Service Providers will investigate and determine whether or not the Service Provider functionality to CREATE, MODIFY or DELETE Network Data (Service Provider, NPA-NXX, LRN) over the Interface from their LSMS is being utilized in production, for discussion during the July 10-11, 2012 LNPA WG meeting in Mont Tremblant. The functionality in question does not include Query Request of network data to the NPAC, or the receipt of downloaded network data from the NPAC, which are included in the XML flows.

**SERVICE PROVIDER, VENDOR & NEUSTAR ACTION ITEMS:**

 **061212-APT-04:** Neustar, Vendors and Service Providers will provide feedback from their individual companies at the July 10-11, 2012 APT meeting regarding the impact of 4-digit neumonics VS spelled out Message and attribute names on bandwidth with a T1 being utilized for communication. They will also come to the meeting prepared to discuss their positions regarding bandwidth VS readability at that time.

**ACTION ITEMS REMAINING OPEN FROM PREVIOUS APT MEETINGS:**

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**051011-16:** Neustar and Telcordia will create a list of Vendor (ITP) and Service

Provider regression test cases, identify which are Vendor (ITP) and which are regression or which are both, determine which are conditional, and which apply to the following four categories:

1. New Service Provider and New Vendor,
2. New Service Provider and Experienced Vendor,
3. Experienced Service Provider and New Vendor,
4. Experienced Service Provider and Experienced Vendor.

The status of this work effort will be provided on the June 14, 2011 APT conference call and at the APT portion of the July 2011 LNPA WG meeting.

June 12, 2012 meeting update: Item remains Open and ongoing. At the July 12, 2011 APT meeting, a sub-team was formed made up of John Nakamura (Neustar and sub-team lead), Jim Rooks (Neustar), Pat White (Telcordia), Lisa Marie Maxson (Telcordia), John Malyar (Telcordia), Kayla Sharbaugh (Telcordia), Suzanne Addington (Sprint Nextel), Karen Fahrenbruch (CenturyLink), Renee Dillon (AT&T Mobility), Linda Peterman (Earthlink), Jim Seigler (DSET), and Gary Sacra (Verizon). Separate conference calls are being held to review and revise the test plans.

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **ALPHA CHARACTERS INDICATE WHETHER ACTION ITEM WAS ASSIGNED TO APT (“APT”) OR FULL LNPA WG (“LNPAWG”)**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**091311-APT-02:** As a part of the effort to review and update the Vendor ITP and

Service Provider Turn-up Test Plans, the APT Test Plan Sub-team will identify to the full LNPA WG any functionality that is recommended for consideration to be sunsetted.

June 12, 2012 meeting update: Item remains Open.