# AUGUST 7, 2012 LNPA WORKING GROUP APT ACTION ITEMS ASSIGNED:

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **ALPHA CHARACTERS INDICATE WHETHER ACTION ITEM WAS ASSIGNED TO APT (“APT”) OR FULL LNPA WG (“LNPAWG”)**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**NEUSTAR ACTION ITEMS:**

**080712-APT-01:** Neustar will investigate the suggestion that a sub-class structure of

Modify data for Old and New SPs be created to distinguish differences in action capabilities.

**080712-APT-02:** Neustar will review the network data reply messages to verify

representation of multiple returned errors is correct.

**080712-APT-03:** Neustar will investigate the impacts of not doing the Cancel Audit in

the new interface.

**080712-APT-04:** Neustar will change the AuditDiscrepancyRpt structure from

minOccurs=”0” to minOccurs=”1” (default).

**080712-APT-05:** Neustar will review the use of download\_reason in the network data

download message structures.

**LOCAL SYSTEM VENDOR ACTION ITEMS:**

**080712-APT-06:** Based on the discussion of the LnpKey being changed from an integer

with positive and negative representation to a NumberString with only positive number representation, Local System Vendors are to determine if this will be problematic in their respective systems when matching id values from the CMIP interface that can be positive and negative.

**ACTION ITEMS REMAINING OPEN FROM PREVIOUS APT MEETINGS:**

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**051011-16:** Neustar and Telcordia will create a list of Vendor (ITP) and Service

Provider regression test cases, identify which are Vendor (ITP) and which are regression or which are both, determine which are conditional, and which apply to the following four categories:

1. New Service Provider and New Vendor,
2. New Service Provider and Experienced Vendor,
3. Experienced Service Provider and New Vendor,
4. Experienced Service Provider and Experienced Vendor.

The status of this work effort will be provided on the June 14, 2011 APT conference call and at the APT portion of the July 2011 LNPA WG meeting.

August 7, 2012 meeting update: Item remains Open and ongoing. At the July 12, 2011 APT meeting, a sub-team was formed made up of John Nakamura (Neustar and sub-team lead), Jim Rooks (Neustar), Pat White (Telcordia), Lisa Marie Maxson (Telcordia), John Malyar (Telcordia), Kayla Sharbaugh (Telcordia), Suzanne Addington (Sprint Nextel), Karen Fahrenbruch (CenturyLink), Renee Dillon (AT&T Mobility), Linda Peterman (Earthlink), Jim Seigler (DSET), and Gary Sacra (Verizon). Separate conference calls are being held to review and revise the test plans.

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **ALPHA CHARACTERS INDICATE WHETHER ACTION ITEM WAS ASSIGNED TO APT (“APT”) OR FULL LNPA WG (“LNPAWG”)**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**091311-APT-02:** As a part of the effort to review and update the Vendor ITP and

Service Provider Turn-up Test Plans, the APT Test Plan Sub-team will identify to the full LNPA WG any functionality that is recommended for consideration to be sunsetted.

August 7, 2012 meeting update: Item remains Open.

**050812-APT-01:** Regarding the continuing development of the technical requirements

for NANC Change Order 372 – Alternative NPAC Interface – Neustar will develop a list of items that need to be completed and a proposed timeline to complete each. This will be reviewed and discussed at the July 2012 APT meeting.

August 7, 2012 meeting update: Item remains Open.

**061212-APT-03:** Service Providers will investigate and determine whether or not the

Service Provider functionality to CREATE, MODIFY or DELETE Network Data (Service Provider, NPA-NXX, LRN) over the Interface from their LSMS is being utilized in production, for discussion during the July 10-11, 2012 LNPA WG meeting in Mont Tremblant. The functionality in question does not include Query Request of network data to the NPAC, or the receipt of downloaded network data from the NPAC, which are included in the XML flows.

August 7, 2012 meeting update: Item remains Open.

**061212-APT-04:** Neustar, Vendors and Service Providers will provide feedback from

their individual companies at the July 10-11, 2012 APT meeting regarding the impact of 4-digit mnemonics VS spelled out Message and attribute names on bandwidth with a T1 being utilized for communication. They will also come to the meeting prepared to discuss their positions regarding bandwidth VS readability at that time.

August 7, 2012 meeting update: Item remains Open.

**071012-APT-01:** Neustar will make all changes to the NANC 372 documentation agreed

to at the July 10, 2012 APT meeting and distribute them to the LNPA WG in preparation of the September 11, 2012 APT meeting.

August 7, 2012 meeting update: Item remains Open.

**071012-APT-02:** Service Providers are to provide feedback on the mix of range

operations vs. individual TN operations for network migrations that would be part of a 25K TN migration. This will be discussed at the September 11, 2012 APT meeting as part of the NANC 372 discussion.

August 7, 2012 meeting update: Item remains Open.