# LNPA Working Group Meeting Schedule

July 9-10, 2013

Hosted by T-Mobile

Marriott Renaissance Seattle Hotel

515 Madison Street

Seattle, WA 98104

Agenda

##### LNPA Working Group (LNPA WG)

#### Tuesday, July 9, 2013   9:00 AM – 5:00 PM (Pacific Time Zone)

#### Conference Bridge – 866-783-4160 PIN 23272#

9:00 a.m.	Introductions and LNPA WG Agenda Review – All

Review and Approve the May 7-8, 2013 Draft LNPA WG Minutes - All

Review and Approve the June 17, 2013 Draft LNPA WG Minutes - All

Issues from Other Industry Groups:

- OBF Wireless Service Ordering Subcommittee – Deb Tucker

- OBF Local Service Ordering Subcommittee – Linda Peterman

- INC Update – Dave Garner

- NANC Future of Numbering WG Update –

10:00 a.m.	  NANC Flows related to PIM 81 and Best Practice 65 – All

# NANC LNP Operations Flow Narratives - Elimination of the 5 Day Waiting Period –

# First Port Notification – All

050713-05:  Deb Tucker will research the porting flows and Best Practices to determine if changes are required by elimination of the 5-day first port interval.

# 11:30 – 1:00 – Lunch

# LNPA Working Group Meeting Schedule

July 9-10, 2013

Hosted by T-Mobile

Marriott Renaissance Seattle Hotel

515 Madison Street

Seattle, WA 98104

Agenda

##### LNPA Working Group (LNPA WG)

#### Tuesday, July 9, 2013   9:00 AM – 5:00 PM (Pacific Time Zone)

#### Conference Bridge – 866-783-4160 PIN 23272#

1:00 p.m.       Best Practice 30 – NPA Split

050713-03:  Ron Steen is to update Best Practice 30 with the NPA split information.  The updated information is to be sent to John Nakamura for posting on the website.

050713-04:  Service providers are to be prepared to state their company positions at the July 2013 meeting as to whether or not BP 30 on NPA splits should be presented to NANC requesting their endorsement.

2:00 p.m.	 Change Management – Neustar

(ADDITIONAL DOCUMENTATION WAS DISTRIBUTED SEPARATELY)

Discussion of Alternative Interface (NANC Change Order 372) – All

Review and Discuss changes requested to the FRS, XIS and XML Schema at the

May 2013 LNPA WG Meeting.

050713-01:  It has been recommended that the capability for service providers to manage their own NPA-NXX filters not be included in the XML interface.  This will be approved or disapproved at the July 2013 meeting.  The recommendation is based on the fact that Neustar has been unable to identify any instances where service providers have used this feature in the CMIP interface.  Service providers are to determine whether they ever use the SOA or LSMS to set their own NPA-NXX filters.  Vendors are to determine whether or not their systems currently support this capability.

# LNPA Working Group Meeting Schedule

July 9-10, 2013

Hosted by T-Mobile

Marriott Renaissance Seattle Hotel

515 Madison Street

Seattle, WA 98104

Agenda

##### LNPA Working Group (LNPA WG)

#### Wednesday, July 9, 2013   9:00 AM – 5:00 PM (Pacific Time Zone)

#### Conference Bridge – 866-783-4160 PIN 23272#

3:00 p.m. 	Change Management – Cont’d

NANC Change Order 449 – Active/Active SOA Connection to NPAC – same SPID

050713-06:  A cross reference field has been requested as part of NANC 449 implementation.  It was suggested that the field be limited to 25 characters.  Service providers are to be prepared to state their company positions as to whether or not this is the correct size at the July 2013 meeting.

New Change Order – Inactive SPID

061713-01:  Currently, a SPID can be deleted from the NPAC as long as it does not own any NPA-NXXs, LRNs, NPA-NXX-Xs, Number Pool Blocks, and SVs.  The only SVs that are allowed to exist are those with a status of Old (with an empty Failed SP List) or Cancelled, where the SPID to be deleted is either the New SP or the Old SP value.  The proposed change would also include Active SVs where the SPID is the Old SP value on those SVs.  Similar to Old and Cancelled, the Old SP value on an Active SV is considered to be historical information, and not required for subsequent porting or PTOs.  SOA Vendors are to be prepared at the July 2013 LNPA WG meeting to state any objection or issue to the short-term solution of the new change order, where the NPAC would send a Delete Request to the SOA for a SPID that is the Old SP value on an Active SV.

5:00 p.m.	Adjourn LNPA WG Meeting

# LNPA Working Group Meeting Schedule

July 9-10, 2013

Hosted by T-Mobile

Marriott Renaissance Seattle Hotel

515 Madison Street

Seattle, WA 98104

Agenda

##### LNPA Working Group (LNPA WG)

#### Wednesday, July 10, 2013   9:00 AM – 5:00 PM (Pacific Time Zone)

#### Conference Bridge – 866-783-4160 PIN 23272#

9:00 a.m. 	Introductions and LNPA WG Agenda Review – All

Change Management – Cont’d

New Change Order – Update on SP Type and SV Type for the FCC VoIP Numbering Trial

As discussed and agreed during our May meeting, the definition of VoIP providers needs to be modified

Discussion IP Transition effects on Number Portability – All

SPID Migration Limits – Increase Regional, TN Threshold - All

Review of 2013 LNPA WG Meeting/Call Schedule – All

Discussion of 2013 Meeting/Call Agenda Items – All

11:30 – 1:00 	  Lunch

1:00 p.m.        Unfinished/New Business – All

Discussion of Need for August 6, 2013 LNPA WG Call – All

Action Items Not Previously Discussed in Agenda – All

5:00 p.m.	  Adjourn LNPA WG Meeting

Next LNPA WG Conference Call … August 6, 2013 (If Necessary)

Next Meeting …September 10 - 11, 2013:  Location…Denver, Colorado …

Hosted by Comcast