# May 13-14, 2014 LNPA WORKING GROUP ACTION ITEMS ASSIGNED:

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA WG MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA WG MEETING/CALL**
* **THIRD TWO DIGITS DESIGNATE THE YEAR OF THE LNPA WG MEETING/CALL**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**LNPA WG PARTICIPANTS ACTION ITEMS:**

**051314-01 –** At the July 2014 LNPA WG meeting, service providers are to be prepared to discuss their company positions about sun setting of the CMIP interface.

**051314-02 –** Syniverse to determine if change order NANC 417 is still needed.

**051314-03 –** Service providers are to determine if change orders NANC 431 and 432 should stay on the candidate list.

**LOCAL SYSTEM VENDOR ACTION ITEMS:**

**051314-04 –** Local systems vendors to provide level of effort (LOE) for the open change orders to the LNPA WG Tri-Chairs by June 18, 2014.

**NUESTAR ACTION ITEMS;**

**051314-05 –** Neustar to provide details of the billing categories/billing data sunset item (item 9.3) by May 30, 2014.

**051314-06 –** Neustar to update the Sunset list based on May discussion.

**051314-07 –** Neustar to prepare a table showing level of effort (LOE) for the open change orders after the information is provided by the local system vendors.

**ACTION ITEMS REMAINING OPEN FROM PREVIOUS LNPA WG MEETINGS:**

No Action Items remain open from previous meetings.