WNPO ISSUES/ACTION ITEM LIST

5/4/04

| Issue # | Date Open | Date Closed | Status | Owner | Issue Description | Update / Resolution |
| --- | --- | --- | --- | --- | --- | --- |
| 0061 | 12/23/03 |  | OPEN | WNPO# 03-4 | Short/Long SP Concurrence Timers | 12/23/03 – Submitted by ATTW to create a service provider matrix to capture which SPs use short or long concurrence timers and business hours. 1/5/03 – Issue accepted at WNPO. Team agreed to create a one-time matrix as a short-term solution and request that carriers complete. Long-term solution is an entry on all SPs trading partner profile forms. 1/8/04 – Email sent to distribution list requesting SPs to provide current info back by 2/1/04 at which time the matrix will be completed and resent to the industry. |
| 0062 | 1/2/04 |  | OPEN - accepted | WNPO # 04-1 | Acct , SSN, Tax ID for validating wireline ports | 1/2/04 – Submitted on behalf of CTIA for wireless and wireline SPs to develop standard minimum validation criteria to minimize fall-out. 1/6/03 – WNPO accepted this issue |
| 0063 | 1/2/04 |  | OPEN -accepted | WNPO # 04-2 | Use of wireless SP forms for wireless to wireline port | 1/2/04 – Submitted by TSI seeking a policy or guideline be established allowing specific business rules be dictated only by the OSP. 1/5/03 – WNPO accepted issue and agreed to refer it to the LNPA-WG under new business this week. |
| 0064 | 1/5/03 |  | OPEN -accepted | WNPO # 04-3 | Common Mapping Table (intermodal) of Reason Codes | 1/5/03 – Submitted by NeuStar for the creation of an industry agreed upon common table that maps wireline reason codes to ICP reason codes. Issues accepted by WNPO to be referred as new business to LNPA-WG. 1/7/03 – LNPA-WG agreed this should be sent to OBF and WW directly from the submitter. 1/12/04 – NeuStar will submit this to the Wireless Workshop |
| 0065 | 1/2/04 |  | OPEN | LNPA PIM 28 | DDDT Change on a LSR Confirm | 1/0204 –Submitted by Sprint to LNPA as a PIM and discussed as new business at WNPO. 1/6/04 – LNPA accepted the issue as a PIM, advised to send to the OBF Wireless workshop as well as LSOP to work. |
| 0066 | 1/2/04 |  | OPEN | LNPA PIM 29 | Disconnect and NPAC Status | 1/02/04 – Submitted by Sprint to LNPA as a PIM and discussed as new business at WNPO. 1/6/04 - 1/6/04 – LNPA accepted the issue as a PIM, advised to send to the OBF Wireless workshop as well as LSOP to work. |
| 0067 | 1/12/04 |  | OPEN Initial | WNPO 04-5 | RC Changes – Top 100 MSA list | 1/12/04 – Submitted by Cingular on how to handle Rate Center (RC) changes between now and May 24th as it relates to the Top 100 MSA list. |
| 0068 | 1/12/04 |  | Open Accepted | WNPO 04-6 | Continuing Port Process without receipt of a positive ICP confirmation | 1/22/04 – Submitted by VeriSign whose customers are experiencing a significant amount of SOA activity on port outs prior to a positive confirmation being sent at the ICP level. |
| 0069 | 1/12/2004 |  | OPEN Accepted | WNPO 04-7 | Area Code Split – LNP Management | 1/12/04 – Submitted by VZW – Wireless carriers are required to manage numbers correctly during a split to eliminate potential duplicate number assignment. |
| 0070 | 2/17/04 |  | Closed Not accepted | WNPO 04-8 | Order Expediate Process | 2/17/04 – submitted by Qwest 3/8/04 – Qwest discussed the contribution in detail. This contribution was not accepted by the team. |
| 0071 | 3/08/04 |  | OPEN NOT Accepted | WNPO 04-9 | Conflict Timer | 2/26/04 – Submitted by ATW 3/8/04 – SPs will review internally. This will be discussed at the April meeting. 4/5/04 – This contribution was not accepted at the April WNPO meeting. |
| 0072 | 3/08/04 |  | Closed Not accepted | WNPO 04-10 | Wireless to Wireline Porting Process | 2/26/2004 – Submitted by Verizon Wireline 3/8/04 – After discussion this item has not been accepted. |
| 0073 | 4/5/04 |  | Closed Accepted | WNPO 04-11 | Wireless Best Practices | 4/5/04 – Submitted by Verizon Wireless, This contribution, with some moderate changes by the team has been accepted and was placed on the WNPO Decision/Recommendation Matrix. 5/7/04 – Final iteration from Verizon, approved by WNPO |
| 0073 | 04/05/04 |  | OPEN Accepted | WNPO 04-12 | Identifying Reseller OLSP | 4/5/04 – Submitted by Sprint. This contribution was accepted with the stipulation that more work be done to determine recommendations for resolution. |
| 0074 | 5/3/04 |  | OPEN | WNPO 04-13 | Purge Old Port Requests with no Response | 5/3/04 – Submitted by Sprint. After discussion, Sprint will make adjustments and resubmit for June meeting. |