Attendees:  Denise Thomas (WorldCom), Jim Rooks (ESI), Dan Gonos (Winstar), John Malyar (Bellcore), Dave Garner (Sprint), Jackie Klare (Pacific Bell), Bob Angevine (GTE), Gene Johnston (GTE), Matt Jorgenson (NextLink), Marilyn Murdock (SBC), Gary Sacra (Bell Atlantic), Ron Steen (Bell South), Cindy Gagnon (USWest), Donna Navickas (Ameritech), Gustavo Hannecke (MCI), John LeRoux (ATT), Beth Watkins (ATT), John Nakamura (TSE), Pat White (Bellcore),TomMcGarry (LM), Clayton Tong (ESI), Kent Thayer (BellSouth), Michelle Finnerty (ESI), Lisa Marie Maxson (TSE), , Mike Panis (ESI), Brenda Riddick (WorldCom), Michelle Janowiak (USWest), Michelle Fawcett (TSE)

Via telecon: Cliff Spencer (Lucent), Josee Neron (Stentor)

Outstanding Issue Resolution as previously discussed in June 22 meeting

At the July 17 meeting it was identified that we need to spend the first half day to resolve 2 major issues in order to proceed with requirements.

Issue #1

Definition of Effective and Activate Date and whether or not the effective date can be changed by the recipient SP?

Effective Date will equal the Activation date.  Functional requirements will be developed to support both an effective date and an activation date. M&P will be developed to support both as well.

Issue #2

Determine if we are going to target requirements to the pre-port 1000 TN’s all at one time, to one switch.

Final resolution that requirements will be targeted for the Pre-port of 1000 TN’s, all at one time to one switch.

Process Flows and accompanying Notes.

Donna Navickas will have the new flows distributed by Thursday (7/30).  Please review and send you upgrades to Donna.  FYI- To view the Notes in PowerPoint click on View, click on Notes, to return to Slides, click on View, Click on Slides.

Number Pooling Schedule - Ver. 1.0

Reviewed and upgraded the timeline.  Jackie Klare will have copies ready for distribution by Friday 7/31).  A copy is also attached to the minutes of this meeting.

NPAC Processing in a Number Pooling Environment

John Nakamura passed out a document dated 7/7/98 that was reviewed in detail.   There was a significant amount of discussion surrounding this document, which described the behavior or sub-block and subscription messages sent across the SOA interface at various points in time in relation to the block holder data.

Review of Requirements document dated 6/29/98

John Nakamura indicated that the numbering schema in document will be corrected for the version that we will be reviewing in Baltimore.  We did not make it thru the entire document, the document will be reviewed in its entirety in Baltimore.

Next Number Pooling Meeting:

Telecon on August 21, 1-4 CDT to review the process flows.  An e-mail will be distributed from the CMA with the conference bridge information.

Future Number Pooling Meeting Locations

The following has been included in order to provide as much advance notice as possible.

| Date | Meeting Location | Host | Contact | Hotels | Airports |
| --- | --- | --- | --- | --- | --- |

Aug.

25-28

Bell Atlantic

1 E Pratt

| Baltimore, MD | Bell Atlantic |
| --- | --- |

Gary Sacra

410-736-6379

Hotels located in the “Inner Harbor” are within walking distance

Marriott, Hyatt, Renaissance, Holiday Inn

Baltimore(BWI) or Wash. National

-Airport shuttles to Inner Harbor hotels avail for a fee

Sept.

22-25

Illuminet

(to be provided)

Kansas City

| (Overland Park) | Illuminet |
| --- | --- |

Maggie Lee

913-344-6229

Hotels near Interstate 435 & Metcalf in Overland Park, Kansas.

Marriot,Doubletree,Courtyard, Embassy Suites,

Kansas City

-Rent a car suggested, approx. 35 miles from airport

Oct.

26-28

ESI

9777 Pyramid Ct.

| Denver, Colo. | ESI |
| --- | --- |

Jim Rooks

303-802-1210

Hotels located near the Denver Tech Center.

Denver

-Rent a car suggested, approx. 35 miles from airport

Nov.

16-19

Pacific Bell

2600 Camino Ramon

| San Ramon, Ca | Pacific Bell |
| --- | --- |

Jackie Klare

510-867-6113

San Ramon Marriott,  walking distance to facility.

Residence Inn,  San Ramon

Oakland - 20 miles

San Jose - 45 miles

San Francisco -35-50 miles depending on route

Rent a car suggested

Dec.

14-18

TBD - Possibly

| Atlanta, SF, Tampa | TBD | TBD | TBD | TBD |
| --- | --- | --- | --- | --- |