LNPAWG - Number Pooling Timeline - Ver. 1.0

| Month | Date | Time | Location | Action |
| --- | --- | --- | --- | --- |
| Status | Comments |
| July | 28 | 8-5 | Denver | Resolve 2 Outstanding Issues | All | Complete |
| 29 | 8-5 | Denver | Process Flow Review | All | Complete |
| 30 |
| e-mail | Distribution of Process Flows dated 7/28/98 | TSE | Complete |
| 30 | 8-5 | Denver | Review FRS Reqmt - chg bars only | All | IP |
| 31 | 8-12 | Denver | Review -continued | All |
| August | 17 |
| e-mail | Distribution of FRS.ASN.1/GDMO | TSE |
|  | 21 | 1-4 CDT | Tel-Con | Review Process Flows dated 7/28/98 | All |
|  | 24 |
| e-mail | Distribution of M&P Ver. 0.1 | TSE |
|  | 25 | 8-5 | Baltimore | Comprehensive review of FRS,ASN.1,GDMO | All |
|  | 26 | 8-5 | Baltimore | Review - continued | All |
|  | 27 | 8-5 | Baltimore | Review - continued | All |
|  | 28 | 8-12 | Baltimore | M&P review Ver. 0.1 | All |
| September | 9 |
| e-mail | Distribute M&P Ver. 0.2 | TSE |
|  | 11 | 1-4 CDT | Tel-Con | M&P review Ver. 0.2 | All |
|  | 14 |
| e-mail | Distribute first draft of IIS flows Ver. 0.1 | TSE |
|  | 16 | 8-12 PST | Seattle | Review IIS flow Ver. 0.1 | All |
|  | 18 |
| e-mail | Distribution of FRS, ASN.1, GDMO Ver. 0.2 | TSE |
|  | 21 |
| e-mail | Distribution of M&P Ver. 0.3 | TSE |
|  | 22 | 8-12 | Kansas City | Review of FRS,ASN.1,GDMO (change bars only) | All |
|  | 22 | 1-5 | Kansas City | Review IIS flows Ver 0.1 | All |
|  | 23 | 8-5 | Kansas City | Review - continued | All |
|  | 24 | 8-5 | Kansas City | Review - continued | All |
|  | 25 | 8-12 | Kansas City | Review - continued | All |
|  | 30 | 1-4 CDT | Tel-Con | M&P review Ver. 0.3 | All |
| October | 12 |
| e-mail |

Distribution of IIS flows Ver. 0.2 &

| Test Case list Ver. 0.1 | TSE |
| --- | --- |
|  | 16 | 8-12 | Kansas City | Review Test Case list 0.1 | All |
|  | 26 | 1-5 | Denver | Review IIS flows Ver. 0.2 | All |
|  | 27 | 8-5 | Denver | Final review FRS,ASN.1 & GDMO | All |
|  | 28 | 8-5 | Denver | Final review - continued | All |
|  | 29 | 8-5 | Denver | Final review - continued | All |
|  | 30 | 8-12 | Denver | Final review - completed | All |
| November | 2 |
| e-mail | Distribute Test Case Ver 0.1 | TSE |
|  | 6 | 1-4 CDT | Tel-Con | Initial High Level Review of Test Cases Ver 0.1 | TSE |
|  | 16 | 1-5 | San Ramon | Review Test Cases Ver. 0.1 | All |
|  | 17 | 8-5 | San Ramon | Review - continued | All |
|  | 18 | 8-5 | San Ramon | Review - continued | All |
|  | 19 | 8-5 | San Ramon | Review - continued | All |
| December | 7 |
| e-mail | Distribute Test Cases Ver. 0.2 | TSE |
|  | 14 | 1-5 | TBD | Final Test Case Review Ver. 0.2 | All |
|  | 15 | 8-5 | TBD | Final Review - continued | All |
|  | 16 | 8-5 | TBD | Final Review - continued | All |
|  | 17 | 8-5 | TBD | Final Review - continued | All |
|  | 18 | 8-12 | TBD | Final Review - continued | All |
|  | 23 |
|  | Compilation of Final package | Chairs |
|  | 28 |

Completed Requirements Package

- LNPAWG chairs sends pooling request to LLC

LNPA

| Chairs |
| --- |
|  | 28 |
|  | SOW process | LM |
| March | 19 |
|  | SOW approved | LM/LLC |