# WTSC – Vancouver

8/12/02 – 8/13/02

New Business:

Talking with several carriers that were not at the Vancouver meeting there appears to be some confusion over the status of the WTSC.  Be rest assured that the WTSC is a fully functioning committee and will continue to meet at the same time and location as the WNPO.  Further down in these minutes is the new WTSC meeting format.  Note that the meeting time is extended to include BOTH Monday and Tuesday.  The FCC decision on July 16, 2002 has not affected the meeting or testing schedules.

A meeting is being put together to discuss the details for testing the 1K block number pooling.  Neustar has been invited to attend.  The meeting is scheduled for Wednesday, August 21, starting at noon PDT.  Details to follow.

Ron Wuesthoff (AWS) – elected (railroaded) as new chair of WTSC

Joe Charles (Cingular)  – elected as new co-chair of WTSC

I/C testing status will be given to the WNPO at the MSA level, not on a carrier level as recommended by the WNPO.  Las Vegas test results will be shared with the WNPO during the September WNPO meeting.  WNPO proposed trouble report will not be used by the WTSC.  Carriers that are testing together in a market/MSA are expected to furnish a mutually agreed upon summary of the test results with two weeks of test completion and submit to the WTSC.

Carriers should determine which OBF version will be used for future I/C testing.  Decision also needs to be made at the OBF on sunrise, sunset or flashcut of the .5 release to the 1.0 release.  Carriers should approach their own vendors to push for closure of this issue at the OBF meeting next week. (Scottsdale, Arizona).

## E911/911 Testing

Las Vegas tested using E911 Phase 0. Due to this ANI was not presented during this testing.

4.5.9 – 911 test case.  If included, this test case should be noted as a wireline test case only.  This test case is not a wireless standard.

Carriers that have porting/pooling test scheduled need to verify with their third party

E9-1-1 provider and internal E9-1-1 support personnel that they are ready for MIN/MDN separation support.

I/C Schedule Updates:

November I/C testing has been moved till after first of year.

- Baltimore/DC – 1/6/03

- Indianapolis – 1/13/03

- Seattle/Tacoma/Portland – 10/01/02

- Knoxville/Des Moines – 8/19/01

- Milwaukee – 9/16/02

- Denver/Phoenix – 10/01/02

- Albuquerque – 10/01/01

- Hartford – 11/01/02

- Additional IT testing (ICP) is continuing between several carriers.

Number Pooling:

Team expressed an interest in testing number pooling functionality with I/C testing prior to November 24th mandate.

Main need is to test a pooled block – network functionality will be tested during

I/C testing.

4.0 test cases should be expanded to include pooling requirements.

- (AI) Conference Call prior to Baltimore meeting to discuss pooling test cases/NPAC participation needed/Pooling administrator participation needed

- (08/21/02: 12pm pacific).

- (AI) Steven Sanchez – Draft 4.0 section including pooling test cases. Draft due by 8/19/02.

(I have talked to Barry Bishop at Neustar.  He will have someone on our call next Wednesday.  Once I get the distribution from Jim G. I'll send out the meeting notice)

LEC/CLEC Participation:

Pat Gendernalik – SBC landline SPOC

PG1654@ctmail.cnet.com

203-694-7238

Proposed Test Markets:

- Chicago

- California (LA)

- Texas (Dallas/FtW)

- Hartford

On going - any LEC/CLEC or wireless contact information will be added to this section.  Any new/additional contact information will be greatly appreciated.

The regular WTSC participating carriers expressed concern over the lack of participation by the major LEC/CLECs in this forum.  There are also more than 20 wireless carriers that are not active participants that are affected by LNP Ph II.

New WTSC Format:

Monday morning- breakout sessions with Carriers

Monday afternoon – formal WTSC meeting

Tuesday all day -breakout sessions with Carriers

Tuesday late morning – report to WNPO