North American Numbering Council

Wireless Number Portability Subcommittee

Report

on

WIRELESS NUMBER PORTABILITY

Technical, Operational and Implementation Requirements

Phase II

Version 1.7

Table of Contents

1.0 Executive Summary and Recommendations	5

2.0 Regulatory Background		7

3.0 Wireless Number Portability - Phase II Overview 	8

3.1 Major Impacts		8

3.1.1 MIN/MDN Separation	9

3.1.2 SP to SP Communications	9

3.1.2.1 Wireless to Wireline Communications	10

3.1.2.2 Wireless to Wireless Communications	10

3.1.3 Service Order Administration (SOA)	10

3.2 Non-Porting Service Providers		11

3.3 Porting Service Providers 	    	12

3.3.1 Number Inventories		12

3.3.2 Reference Tool		12

3.3.3 Business Day, Hours of Operation, and Porting Intervals	13

3.3.4 Service Order/Provisioning		13

3.3.4.1 New DN Requirements		13

3.3.4.2 Emergency Services		14

3.3.5 Inter-carrier Communications		14

3.3.6 Service Order Administration (SOA)		14

3.4 Resellers				14

4.0 Implementation Milestones 		14

5.0 Functional Specifications			15

5.1 Service Provider to Service Provider Communications		15

5.1.1 Inter-Carrier Communications Process (ICP)		15

5.1.2 Inter-Service Provider Communications between

Wireless and Wireline		16

5.2 Network				16

5.3 Operational Support System (OSS) 		18

5.3.1 Service Order Entry		18

5.3.2 Message Processing		19

5.3.3 Billing			20

5.4 Number Administration 		20

5.4.1 MBI Administration		20

5.4.2 LRN Assignment		20

5.4.3 Opening NPA-NXXs for Porting		21

5.4.4 Disconnection of Ported Telephone Numbers		22

5.4.5 NPA NXX Split Procedures		22

5.4.6 Telephone Number Inventory		23

5.5  Service Order Administration (SOA) 		23

5.5.1 SOA to NPAC SMS Interface		23

5.5.2 Number Portability Transactions		24

5.5.3 NANC Functional Requirements Specifications (FRS) and

NPAC SMS Inter-operable Interface Specifications (IIS)	24

5.5.4 Other SOA Functions		25

6.0 System Development 			25

6.1 Service Provider to Service Provider Communications		26

6.1.1 Non-Porting SPs		26

6.1.2 Porting SPs		26

6.2 Network 				26

6.2.1 Non-Porting SPs		26

6.2.2 Porting SPs		26

6.3 OSS 				26

6.3.1 Non-Porting SPs		26

6.3.2 Porting SPs		27

7.0 Testing				27

7.1 Internal Testing		27

7.1.1 Non-Porting SPs	27

7.1.2 Porting SPs	27

7.2 NPAC Testing for Porting SPs	28

7.2.1 Testing Overview	28

7.2.2 Interoperability Testing	29

7.2.2.1 SOA/LSMS Preparation for Interoperability

Testing and Certification	30

7.2.2.2 SOA/LSMS Interoperability Testing and

Certification with the NeuStar Lab	30

7.2.3 Turn Up Testing	30

7.2.3.1 SP/NPAC SMS Turn Up Testing	31

7.2.3.2 Scope of Testing	31

7.2.4 Regression Testing	31

7.2.5 Round Robin Testing	31

7.2.6 LTI Testing	31

7.3 Inter-carrier Testing for Porting and Non-Porting SPs	32

7.3.1 Inter-carrier Test Plan	32

7.3.2 Inter-carrier Test Coordination	33

7.3.2.1 National Test Organization Structure	33

7.3.2.2 Local Test Organization Structure	33

8.0 Deployment Considerations	33

8.1 Non-Porting SPs		34

8.1.1 Network		34

8.1.2 Message Processing	34

8.2 Porting SPs			34

8.2.1 Deployment Preparation	34

8.2.2 Network		34

8.2.3 IT, Billing, Customer Care, and TN Administration	35

9.0 Glossary				35

Appendix A ~ CTIA Numbering Advisory Working Group Report on Wireless Inter-carrier Communications

Appendix B ~ Wireless Number Portability Timeline Phase 2

Appendix C ~ Wireline Wireless Integration Reports

Appendix D ~ Wireless Reseller Process Flows

Appendix E ~ INC LRN Assignment Guidelines

Appendix F ~ Inter-Service Provider LNP Operations Flows - Code Opening Processes

Appendix G ~ Companies Represented

Appendix H ~ Useful Web Site Locations

Appendix I  ~ WorldCom Minority Opinion on Wireless Resale

1.0 EXECUTIVE SUMMARY AND RECOMMENDATIONS

The Wireless Number Portability Subcommittee (WNPSC) has prepared the Wireless Number Portability Technical, Operational, and Implementation Requirements Report Version 1.6, in order to provide the guidelines and a timeline for Commercial Mobile Radio Service (CMRS) providers to fully implement Local Number Portability (LNP).

In the Telephone Number Portability First Report and Order, CC Docket 95-116 released July 2, 1996, the Federal Communications Commission (FCC) established rules mandating number portability for both Local Exchange Carriers (LECs) and CMRS providers.  After two extensions, a separate timetable was established for CMRS providers, requiring them to implement service provider number portability by November 24, 2002, including support of nationwide roaming.

In the Telephone Number Portability Second Report and Order, FCC 97-289, released August 18, 1997, the FCC adopted the North American Numbering Council's (NANC) recommendations as presented in the Architecture Task Force Report .  In this order, the FCC used the NANC approved LNPAWG recommendations from the Architecture Task Force and Technical and Operational Task Force reports as the basis for their decisions regarding many number portability implementation, technical standards, and operational issues.  This order acknowledged that the Local Number Portability Administration Working Group (LNPAWG) focused primarily on the wireline industry segment and did not consider issues related to CMRS providers.  As a result, the NANC did not make recommendations regarding the implementation of number portability by CMRS providers.  However, the FCC directed NANC to develop and make recommendations that would allow CMRS providers to fully participate in LNP.

In the Telephone Number Portability Second Report and Order, the FCC recognized that it would be necessary to modify and update number portability standards and procedures to provision wireless number portability.  The FCC directed the NANC to develop the guidelines and procedures necessary to provide for CMRS provider participation in LNP, including recommendations that support proper call routing and roaming.  For that purpose, the WNPSC was formed under the LNPAWG to address wireless only LNP implementation issues.  The WNPSC was approved by NANC on February 16, 1999.  The NANC instructed the WNPSC to report directly to the NANC regarding wireless LNP implementation issues.

The WNPSC developed this report to document wireless industry agreements on the requirements and procedures needed to support LNP.  The report is based upon the implementation milestones and associated time frames necessary for the wireless industry to implement LNP by the mandated deadline of November 24, 2002.  Additional LNP modifications may be discovered throughout the testing and implementation process.  It must be recognized that these modifications could impact the ability of the wireless industry to meet the mandated deadline.  In a manner similar to that of the wireline industry segment under the LNPAWG recommendations, the WNPSC requests NANC approval of this report as a guideline for the wireless industry implementation of LNP.

The following list summaries the recommendations made by the WNPSC in order for CMRS providers to implement LNP by the FCC mandated deadline of November 24, 2002.  These recommendations underscore the planning and implementation considerations of affected wireless service providers inside the top 100 MSAs.

- Inter-carrier Communication Process: Wireless carriers should use a mechanized exchange of information per the approved CTIA Numbering Advisory Working Group Report on Wireless Inter-carrier Communications.

- National Wireless Operations Team: Similar to the wireline industry, a national wireless operations team should be formed to address wireless LNP deployment and operational issues. This includes coordination of wireless inter-carrier testing.  To support integrated testing, consensus was reached at the National Number Portability Operations Team to form an LNP testing subcommittee.

- Business Arrangements:

- Porting between wireline and wireless service providers require unique service level agreements.  Service level agreements must be completed prior to inter-carrier testing.

- Wireless Service Provider's who roam with non-porting partners are required to update business arrangements to ensure network compatibility prior to inter-carrier testing.  Compatibility issues include call routing and message processing.

- Wireless Resellers must be able to support the exchange of the wireless port request and notify the facility based provider upon receipt of confirmation to initiate the NPAC port process.

4.	Milestones:

- By January 31, 2001, all MIN based Service Providers should complete the MIN/MDN separation in order to meet the testing start dates.

- By February 16, 2001, all porting wireless Service Providers choosing to implement LNP with a Service Order Administration System should notify the NPAC of their intent to test.

- By September 30, 2001, all porting service providers should complete NPAC testing as a prerequisite to inter-carrier testing.

- By May 31, 2002, all service providers should complete inter-carrier testing to make possible completion of LNP deployment by August 31, 2002.

- By September 1, 2002, all service providers should be ready to launch commercially in order to ensure network and service reliability prior to the holiday season.

This document focuses on the technical, operational and implementation requirements necessary for wireless number portability compliance, which includes the support of nationwide roaming.  The major areas discussed are Functional Specifications, System Development, Testing, and Deployment.  This report differentiates between requirements for wireless service providers inside the top 100 MSAs and wireless service providers outside the top 100 MSAs that still must support nationwide roaming.  The sections referencing requirements of service providers outside the top 100 MSAs are titled Non-Porting.  The sections referencing requirements of service providers inside the top 100 MSAs are titled Porting.

- Section 2 provides a regulatory background

- Section 3 provides an overview of the major impacts on porting and non-porting service providers.

- Section 4 provides a matrix of the implementation milestones.

- Section 5 contains the Functional Specifications, including Service Provider to Service Provider Communications, Switching and Signaling Network, Operational Support Systems (OSS), Number Administration and Service Order Administration (SOA).

- Section 6 contains System Development requirements for the Inter-carrier Communications Process (ICP), Switching and Signaling Network, and OSS

- Section 7 outlines Testing requirements for internal testing, Number Portability Administration Center (NPAC) testing, and Inter-carrier testing.

- Section 8 contains an outline of Deployment considerations.

- Section 9 is the Glossary.

- Appendices A through I provide important reference material.

2.0 REGULATORY BACKGROUND

On July 2, 1996, the FCC Common Carrier Bureau (CCB) released its First Report and Order in the Number Portability Docket (CC Docket No. 95-116, FCC 96-286).  This order required all cellular, broadband Personal Communications Service (PCS), and covered Specialized Mobile Radio (SMR) providers to have the capability of delivering calls from their networks to ported numbers anywhere in the U.S. by December 31, 1998.  Wireless Service Providers (SPs) refer to this as Phase I of Wireless Number Portability.  In addition, CMRS providers were ordered to offer Service Provider Portability, including the ability to support roaming, throughout their networks by June 30, 1999. Wireless SPs refer to this as Phase II of Wireless Number Portability.

In August of 1997, the FCC released a Second Report and Order addressing various long-term number portability implementation issues. Among the actions taken in the Second Report and Order, the NANC was directed to develop standards and procedures regarding the provision of number portability by CMRS providers.

Previous activities of the LNPAWG and associated Task Forces focused primarily on the wireline segment of the industry.  The implementation of number portability by wireline service providers was addressed by the LNPAWG in the following documents:

- The Architecture and Administration Plan for Local Number Portability.

- The LNPA Technical & Operational Requirements Task Force Report, dated April 25, 1997.  Refer to  http://www.fcc.gov/ccb/Nanc/lnpastuf.html.

The LNPAWG also addressed wireless and wireline integration issues in two subsequent reports entitled:

- Local Number Portability Administration Working Group Report on Wireless Wireline Integration, dated May 8, 1998. Refer to Appendix C

- Local Number Portability Administration Working Group 2nd Report on Wireless Wireline Integration, dated February 5, 1999. Refer to Appendix C.

Subsequent to the First and Second Reports and Orders, two extensions were granted for the implementation of Phase II Wireless Number Portability.   The first extension was granted per a Memorandum Opinion and Order released September 1, 1998 (DA 98-1763), by the Wireless Telecommunications Bureau.  This order extended the deadline from June 30, 1999 to March 31, 2000 to provide additional time for the wireless industry to develop standards to ensure efficient deployment of wireless number portability.  In this order, it was clarified that CMRS providers offer number portability in the top 100 Metropolitan Service Areas (MSAs), as well as the ability to support nationwide roaming.  The second extension was granted by the CCB in a Memorandum Opinion and Order released February 9, 1999 (FCC 99-19).  The CCB granted a Cellular Telephone Industry Association (CTIA) petition to forbear from imposing wireless SP portability until the completion of the five-year build out period for broadband PCS.  This extended the deadline until November 24, 2002.

Since the implementation deadline for Phase I LNP has already transpired, this report will not address Phase I requirements.  The focus of this report shall be on Phase II LNP implementation milestones and associated requirements and guidelines.

3.0	WIRELESS LOCAL NUMBER PORTABILITY – PHASE II OVERVIEW

Phase II of LNP is much broader in scope than Phase I and impacts all wireless SPs in the United States and any international roamers on their networks.  Additional LNP modifications may be discovered throughout the testing and implementation process.  It must be recognized that these modifications could impact the ability of the wireless industry to meet the mandated deadline.  Those wireless SPs operating within the top 100 MSAs are impacted to a much greater extent than those operating outside the top 100 MSAs.  The wireless SPs operating outside the top 100 MSAs have Non-Porting responsibilities unless they have received a Bona Fide Request (BFR).  The wireless SPs operating inside the top 100 MSAs have both Porting and Non-Porting responsibilities.  These differences are discussed in the following sections:

- Section 3.1, titled Major Impacts, focuses on the LNP changes that have the most significant impact to wireless SPs.

- Section 3.2,titled Non-Porting Service Providers, refers to those activities and issues related to providing roaming services to customers who have ported numbers, and not the functionality of porting numbers.

- Section 3.3, titled Porting Service Providers, discusses the activities required to port a subscriber's Directory Number (DN).

- Section 3.4, titled Resellers, refers to the activities and responsibilities necessary to support resellers in a LNP environment.

3.1 Major Impacts

The following sub-sections discuss three LNP topics that cause the greatest impact to wireless SPs; Mobile Identification Number (MIN)/Mobile Directory Number (MDN) separation, Inter-Carrier Communications Process (ICP), and the Service Order Administration (SOA).  Separation of the MIN and MDN was chosen as the method to retain the ability to identify the home SP of a wireless customer while still enabling the MDN to be portable.  The MIN/MDN separation is discussed in section 3.1.1 MIN/MDN Separation.  Two new communications processes are required for LNP.  Communication between the Old Service Provider (OSP) and New Service Provider (NSP) is required to validate customer information and the port request.  This is referred to as the ICP for wireless to wireless ports.  This is discussed in section 3.1.2 SP to SP Communications.  Communication with the regional NPAC is required to actually process the port activation. This is covered in section 3.1.3 SOA.

3.1.1 MIN/MDN Separation

The MIN is the identifier that was first used by Advanced Mobile Phone Service (AMPS) cellular systems, and since adopted by most Cellular and PCS standards that contain an “AMPS” compatibility mode (e.g. IS-91 “AMPS”, IS-88 “NAMPS”, IS-54 and IS-136 “D-AMPS” and IS-95 “CDMA”).

Prior to the separation of MIN and MDN, AMPS, CDMA, TDMA SPs performed registration, call processing, provisioning, customer care and billing based upon a single number---the MIN.   Traditionally, the MIN has also been used by SPs within the North American Numbering Plan (NANP) serving area as the 10-digit MDN.

In an LNP environment, mobile subscribers will require two types of numbers: a MDN and a MSID. The MDN will be the dialable NANP telephone number and will be portable in a SP portability environment.  The MSID will be non-portable and non-dialable.  The MSID can be formatted as a 15 digit International Mobile Station Identifier (IMSI) or a 10-digit MIN.

In a pre-LNP environment, existing AMPS, TDMA and CDMA subscribers will most  likely have the same number for both the MIN and MDN.  When a subscriber ports, the MDN and MIN become separate and distinct. The ported subscriber’s MDN will remain unchanged and port with the subscriber.  The ported subscriber will surrender the MIN to the donor network and receive a new MSID (MIN) from the recipient network.   The donor network can reuse the relinquished MIN for another subscriber.  It is probable that the same number may be used for a MDN in one network and a MIN in another network.

Conservation and control of MIN Block Identifiers (MBIs) within the NANP area will avoid conflicts with existing NANP area MBI assignments and mitigate international MIN conflicts. Refer to section 5.4.1 for more information.

3.1.2 SP to SP Communication

In general, the steps involved in the ICP are similar regardless of the port direction (wireless to wireless, wireline to wireless, or wireless to wireline). When a customer requests the wireless NSP to port an existing DN, the NSP must send certain information, the Wireless Port Request (WPR) or Local Service Request (LSR), to the OSP.  After the NSP sends the required information to the OSP, the OSP verifies that the customer and DN information is correct and that the port can be completed at the requested date and time. The OSP responds to the NSP with an accept or deny. If the WPR or LSR is denied, the request is delivered back to the NSP with the appropriate reason codes and/or remarks.  The NSP makes changes as necessary and returns the information to the OSP.  The process continues until the OSP verifies that all information is correct, and the port can be completed at the requested date and time.  The OSP then returns a satisfactory confirmation to the NSP, and the process is completed.

There are several reasons for this communication process.  To a great extent, the customer is protected from fraud, since the information that is initially exchanged between SPs is known only by the customer and the OSP.  This process requires the NSP to identify the customer and the OSP.  This identification is required of the NSP before communications with the NPAC to ensure that the port information is correct. The ICP also provides notification of the port request to the OSP.

In order to process a port request, it will be necessary to collect new porting data from the customer and populate new fields on the service order.  The ICP will generate the mechanized data structure, i.e. forms, to be passed between the two SPs. The data exchanged is slightly different if the OSP is a wireline SP, as is the method of data transport.  Refer to section 5.1.

3.1.2.1 Wireless to Wireline Communications

The inter-service provider communication between wireline and wireless service providers is defined by the LNPAWG in the Wireless Wireline Integration Report, dated 6/98, and the 2nd Report on Wireless Wireline Integration dated June 1999.  Refer to Appendix C.  Each of these reports contains different information pertinent to wireless wireline LNP integration.

3.1.2.2 Wireless to Wireless Communications

The wireless to wireless communications process is defined in the CTIA Numbering Advisory Group Wireless Inter-carrier Communications Report, Version 2.0.  This report documents the wireless consensus recommendation to standardize the data structure, elements, and communications protocols wireless SPs will use to exchange customer and port information, i.e. the WPR.  Refer to Appendix A.

3.1.3 Service Order Administration (SOA)

As stated in Section 3.3.6, communication with the NPAC is critical to number portability and the maintenance of the regional Number Portability Database (NPDB).  Communication is facilitated either by a mechanized SOA system or NPAC Low Tech Interface (LTI).

The LTI provides very basic access to the NPAC’s web-based Graphical User Interface (GUI) system.  Information for porting “events” is keyed manually.  There is no mechanized interface between order entry and the NPAC. Most, if not all, communication with the NPAC is initiated manually.  In addition, there are limited reporting and data retention capabilities.  The LTI was developed for SPs expecting a low volume of porting activity.

In contrast, the SOA provides a mechanized interface between the SP’s OSS and the NPAC.  Refer to 3.3.6 for SOA options. It is possible for a SOA to interface with a SP's order entry system, number inventory system(s), and customer account database(s).  In addition, the SOA can include the functionality of a database for retention of information sent to and received from the NPAC, as well as generate reports.  It is also possible to have the SOA automatically respond to notifications from the NPAC.  SOA applications are used by SPs expecting medium to high porting activity.

3.2 Non-Porting Service Providers

There are several activities that all wireless SPs must complete in order to support LNP and nationwide roaming, regardless of whether or not they provide service within any one of the top 100 MSAs.

Network elements and software must be upgraded to accommodate the separation of the MDN and MSID.  Even if a wireless company does not have to provide LNP to its own customers, it must provide service for roamers with ported numbers.  In this case, the Visitor Location Register (VLR) must be able to accommodate both an MDN and an MSID – MIN or  IMSI.  In addition, the switch Call Detail Record (CDR) must be able to record both MDN and MSID to facilitate correct out-collect processing.

In all cases, where Automatic Number Identification (ANI) is to be provided, all wireless SPs must ensure that they are passing true ANI based on the MDN – not the MSID.  Passing incorrect ANI will have negative consequences on such functions as Inter-Exchange Carrier (IXC) billing and providing callback numbers for emergency services.  Passing incorrect ANI, as in the case of other services such as calling party number, would result in the wrong number being displayed on the wireless handset.

All wireless SPs must also ensure that Message Processing Systems (MPS) have been updated to read the modified switch call detail records, containing both MDNs and MSIDs.  In an LNP environment, the MSID is critical in determining the home SP of a roamer. The MDN can no longer be used to determine the home SP of a roamer because the MDN may not necessarily match the MIN, since the DN may be ported in from another SP.  CIBERNET has declared that the information contained in the NPA/NXX Line Range Table refers to MINs and not MDNs.  Therefore, it is the MSID (MIN) that must be used in a porting environment to determine the home SP of roamers.

It is recommended that the wireless SPs should bill home customers based on the combination of the MSID and the MDN.  The MSIDs are re-useable, but not portable and remain with the company to which they are originally assigned. The MDN identifies the party responsible for payment of charges.  As a result, all wireless SPs need to modify their systems to format the newer CDR for the exchange of roamer call detail information, e.g. CIBER X2 records.

All wireless SPs need to ensure that when a customer calls into Customer Care the correct numbers, the MSID and the MDN, are displayed on the representative’s screen.  In an LNP environment, the handset and switch will use the MSID to communicate however, the Customer Care representative will need both the MSID and the MDN to support the customer. The systems used by Customer Care must properly identify the correct MDN to facilitate callback if necessary.   It is important to remember the same 10-digit number that represents an MSID may also represent an MDN.  An MSID cannot be distinguished from an MDN, and if dialed may actually complete, but not to the intended person.  Finally, wireless SPs operating outside of the top 100 MSAs may receive from another SP a request to provide LNP in a specific switch.  These SPs have a maximum of six months (180 days) to become fully LNP compliant.

3.3 Porting Service Providers

For those wireless SPs who are mandated to provide porting functionality, all of the issues and modifications addressed in section 3.2 Non-Porting must be completed in addition to the major changes discussed in this section.  It is assumed that all wireless SPs operating in the top 100 MSAs will ensure that NPDB queries are performed on appropriate out-bound calls.  For that reason, there is no further discussion of Phase I requirements in this document.

3.3.1 Number Inventories

Changes must be made to maintain two number inventories – one for MDNs and one for MSIDs.  Management of these two individual inventories will be required. Requests for additional number resources will need to be made based on one set of industry guidelines for MDNs and another set of guidelines for MSIDs.

3.3.2 Reference Tool

A new reference tool may be needed to determine which NPA NXXs are within the same portability region. Each company must decide which NPA-NXXs can be ported-in from a donor company. It would be very difficult for a sales representative to determine, without a reference tool, whether or not their company has a license to serve a particular NPA-NXX.

3.3.3 Business Days, Hours of Operation, and Porting Intervals

Differences between the wireless and wireline industry exist with regard to porting intervals and associated Normal Hours of Operation and NPAC timers.  Refer to 2nd Report on Wireless Wireline Integration, Appendix C, Section 4.2.2.

For wireless to wireless ports, the porting interval for the ICP WPR is 30 minutes, i.e. the exchange of information between wireless SPs. For wireless to wireless ports, the interval for exchanging porting messages with the NPAC is 2 hours. Thus, the total wireless to wireless port interval is 2-1/2 hours.  Refer to Appendix C, 2nd Report on Wireless Wireline Integration, Table 3. Note that this is applicable to simple ports only.  Complex ports require additional pre ordering coordination and associated port due dates and times based upon negotiated business arrangements.  Refer to Appendix C, 2nd Report on Wireless Wireline Integration, section 5.1. For ports with wireline SPs, the inter-service provider communication process, also described as the Local Service Request/Firm Order Commitment (LSR/FOC) is 24 hours.  The porting interval for the exchange of information with the NPAC is subject to negotiation based upon the alternatives presented in the 2nd Report on Wireless Wireline Integration.

For wireline, the Normal Hours of Operation are Monday through Friday, 7AM to 7PM Central Time.  For wireless, the Normal Hours of Operation are Monday through Saturday, for a twelve (12) hour duration starting at 8AM or 9AM for a local time zone to be determined by NPAC region.  NPAC timers only run during Hours of Operation, although SPs may still process ports in the NPAC outside the Hours of Operation.  Likewise, SPs may process ports outside the Hours of Operation, but SPs are not required to respond outside Hours of Operation.

To support the different porting intervals, the NPAC has two sets of timers; each set has two timers, T1 and T2. The associated NPAC short timer default for wireless SPs is one business hour each for the T1 and T2.  The NPAC long timers for wireline SPs are 9 business hours each for T1 and T2.  For porting between SPs who use different sets of timers, the NPAC will default to the long timers.

3.3.4 Service Order/Provisioning

3.3.4.1	New DN Requirements

Significant changes will be required to Service Order Processing and Provisioning.  A customer may need a new DN when requesting a telephone number change, a new MSID when porting in an existing telephone number, or both when a customer establishes service without porting their telephone number.  In the case where a customer ports in a telephone number, that number must be added to an inventory of assigned home numbers. All edits and tests on NPA-NXXs to determine whether or not they are home numbers must now include the NPA-NXX of the new, ported DN.  Also, new information, currently not collected, must be obtained from the subscriber in order to complete the pre-port process (ICP or LSR/FOC) and to provide complete communication with the NPAC. Refer to sections 3.3.5 and 3.3.6.

3.3.4.2 Emergency Services

If a customer ports and the handset is to be retained, the handset must be compatible with the new SP's wireless E911 Phase 2 method.

3.3.5 Inter-carrier Communications

In order to validate customer information in a porting scenario, the NSP must communicate specific information to the OSP (current). The OSP, in turn, responds to the NSP to either confirm or deny the subscriber and port information.  The data is slightly different depending on whether the OSP is a wireless or wireline SP.

3.3.6 Service Order Administration (SOA)

Each wireless SP that is providing porting functionality must be able to communicate with the appropriate regional NPAC(s).  The communication process is facilitated by use of either a high-tech interface (SOA) or a Low-Tech Interface (LTI) to the NPAC.  It is up to each SP to determine their individual interface.  If the SOA is chosen, the SP has the option of either building their own SOA, contracting with a service bureau that provides access to a SOA, or purchasing a SOA from an established vendor.

3.4 Resellers

The impact of LNP on wireless resellers is dependent upon the individual relationship between the facility based SP and the reseller.  In general terms, these relationships fall into one of two categories – either the facility-based SP maintains complete end-user information for the reseller, or the reseller maintains their own end-user information.

For porting telephone numbers between a new and old wireless reseller, the pre-port process, i.e. the exchange of the Wireless Port Request (WPR) or Local Service Request (LSR) data and confirmation, will be the reseller’s responsibility.  Once the confirmation is received, both the OSP (donor) and NSP (recipient) should notify their facility based network SPs to initiate the port process, i.e. the communication with the NPAC.  Refer to Appendix D, for the wireless to wireless process flows and description.

4.0 IMPLEMENTATION MILESTONES

A timeline showing the completion dates for the targeted LNP milestones for wireless SPs has been developed.  Refer to Appendix B.  A matrix of the wireless LNP milestones is shown below.  The Sections and associated Milestone Description refer to the corresponding sections of this report for easy reference.  Start and end dates represent "end" of month.

| Sections | Milestone Description | Start Date | End Date |
| --- | --- | --- | --- |
| 5 | Functional Specifications | 01/00 | 08/00 |
| 6 | System Development | 05/00 | 01/01 |
| 7 | Testing | 02/01 | 05/02 |
| 8 | Deployment Considerations | 2Q99 | 08/02 |

5.0 FUNCTIONAL SPECIFICATIONS

It is critical that functional specifications be completed by August of 2000 in order to allow adequate time for system development.

5.1 Service Provider to Service Provider Communications

5.1.1 Inter-Carrier Communications Process (ICP)

Recent statistics indicate that wireline porting volumes are over 700,000 per month. Current CMRS churn rates are reported at 2.3% per month or 28% per year. If there was a 1:1 relationship between churn and porting requests, (factoring in growth projections), the volume of wireless porting could reach 40 million individual ports annually. This is not to suggest a 1:1 relationship will exist. Thus, to accommodate anticipated substantial wireless porting volumes a mechanized Inter-carrier process is necessary.

In June 1999, a CTIA subcommittee was formed to evaluate porting alternatives for wireless SPs. It was a goal of the CTIA Number Advisory Working Group to eliminate the need for unique service level agreements by establishing a process that defines a specific communication method with a mandatory set of fields. The subcommittee established high level requirements to achieve mechanized standard formatting and exchange of customer information.  A CTIA industry forum held February 24 and 25, 2000 reached consensus to support the CTIA Numbering Advisory Working Group Report on Wireless Inter-carrier Communications, version 2.0.   On June 15, 2000, the CTIA Board approved the report.

The ICP is defined as the open interface between the NSP and the OSP for wireless to wireless ports.  While the ICP clearly defines fields, record layouts, edits and communication procedures, the implementation of the process within proprietary systems may be unique. This allows SPs to build their own ICP solution or purchase one from a third party vendor. OSP validation can be automated or manual.  In addition, while mandatory subscriber information is standard for all SPs, an OSP can chose which of the mandatory fields to use for validation.  For example, one OSP can use the Ported Number and User Name for validating a port Request, while another OSP may choose to include Bill Address within their validation routines. SPs may choose different data entry points, such as Point of Sale (POS), SOE or a third party system.

The ICP is divided between functions that relate to the NSP and those that relate to the OSP.  There are two basic types of wireless ports.  The first is a single port, which is defined as a customer requesting to port one number.  The second is a multi-line port, which is defined as a customer requesting to port more than one line.  In some cases, the OSP may be able to respond to a multi-line port within the 30-minute guideline.  In other cases, the complexity of the port may require additional time and coordination between the OSP and the NSP.

It is recommended that wireless SPs use the ICP for exchange of customer information.  Refer to Appendix A for the ICP Report.

5.1.2 Inter-Service Provider Communications between Wireless and Wireline

One of the most challenging aspects of porting in the wireline environment is the Inter-service Provider Communications.  In wireline operations, Inter-Service Provider Communications is facilitated using the LSR/FOC forms.  This process is a guideline developed by the Alliance for Telecommunication Industry Solutions (ATIS) Ordering and Billing Forum (OBF).  The LSR/FOC process allows each SP broad latitude in determining how and what information will be used within each wireline SP’s porting process.  Each wireline SP may require a different set of mandatory data elements to drive their systems, necessitating service level agreements.

Multiple unique service level agreements require complex systems and internal processes to identify where the LSR originated, what information to expect and how to properly respond with the FOC.  Porting between wireline and wireless SPs require unique service level agreements.

Business arrangements are required to facilitate and support the pre port and porting processes.  The arrangements establish inter-carrier methods and procedures for problem resolution, management of complex ports, coordinated hot cuts, system outages, and delayed responses. The business arrangements also include SP contact and routing information.

5.2 Network

The industry has implemented LNP using the Location Routing Number (LRN) method.  LRNs are 10 digit numbers that are assigned to a switch for routing calls in the network.  The first 6 digits of at least one of the NPA NXXs of the switch will be assigned as the LRN. Refer to section 5.4.2.  The wireless architecture to support the LRN method is shown in the Figure 1 below.  This generic model depicts only those network elements impacted by LNP.  Features and services must be addressed by each wireless SP based upon their specific network configuration.

The NPDB, referenced in Figure 1 as Number Portability Switching Control Point (NPSCP), is accessed by the Mobile Switching Center (MSC) to provide the LRN value for the ported MDN in order to correctly route the call.  The NPDB contains the applicable number portability information transmitted from the NPAC Service Management System (SMS) to the SP’s Local Service Management System (LSMS).  Each SP will either own or have access to a NPDB/LSMS that will contain the mapping between the MDN and the LRN.

In a pre-LNP environment, there is not a separation between the MDN and the MIN.  As a consequence, SPs use Global Title Translation (GTT) based upon the MDN for network capabilities and services.  With the MIN/MDN separation, there are significant GTT impacts for MDN based capabilities that only provide the first six digits of the MDN in the called party number address.  In an LNP environment, six-digit translation no longer provides the granularity required for inter-network routing. The LRN GTT is the six-digit GTT based upon the portable NPA NXX and is used to direct the LNP query to the NPDB to obtain the LRN routing information.  The LRN GTTs SCCP Called Party Address (CdPA) contains the first six digits of the portable MDN.

New translation types were assigned for all query formats, which enable TCAP processing to interpret the inter-system message correctly.  To support SS7 inter-system messaging, for services (CLASS, LIDB, ISVM, and CNAM), this NP GTT function must be available somewhere within the SP's network.  The NP GTT function must be able to perform non-final GTTs (six digits), and may also perform final GTTs (ten-digit), depending on the network configuration planned by the SP.  The NP GTT function also needs to be performed on SS7 messages received from other networks that are to be routed on a GTT basis, where the NPA NXX within the GT represents a portable NPA NXX.

The NPDB also provides the LSMS with ported GTT data to support services such as Short Message Service (SMS).  The NPAC will provide the data to provision interim GTT for routing interoperability between different SPs’ networks.  Additionally, the NPDB may contain the Point Code (PC) and Subsystem Number (SSN) for signaling CLASS, LIDB, CNAM, ISVM, and SMS delivery services to ported MDNs.

Figure 1 - Network Reference Model

Additional information on network configurations, network and signaling impacts are contained in the CTIA Report on Wireless Number Portability Version 2.0.  Several LNP standards exist including T1S1.6, TR 45.2 and T1P1.5.  T1S1.6 has published three Technical Requirements (TR) documents, dated April of 1999: TR No. 1, Number Portability Operator Services Switching Systems; TR No. 2, Number Portability Switching Systems; TR No. 3, NPDB and Global Title Translation.  Under TR 45.2, the standards are: TIA/EIA/IS 756, WNP Phase I; TIA/EIA/IS-756-A, WNP Phase II; PN-4410 on Automatic Code Gapping; and PN-4411, WNP Phase III enhancements.  Under T1P1.5, the ANSI standards are: T1.708, PCS 1900 SP Number Portability; and T1.711, Number Portability for PCS 1900 Short Message Service and Other Services. These standards are available from www.global.ihs.com http://www.t1.org/t1p1/_P1-GRID.HTM

5.3 Operational Support System (OSS)

5.3.1 Service Order Entry (SOE)

For the purposes of this report, SOE includes gathering and entering customer data for provisioning and completing all relevant port information, as well as communicating to adjunct systems.

For “non-porting” SPs and respective resellers, there will be no changes to service order processing, and, therefore, no requirements will be needed.

For “porting” SPs and respective resellers, the service order entry and service order processing areas of the OSS are impacted the greatest. .  These systems and processes will have to be restructured to be able to assign new MDNs and /or to accommodate ported MDNs.  Two number databases will be required, one for MDNs and one for MSIDs.  All new customers will be assigned an MSID.  All new customers will be assigned a new MDN or retain their ported MDN.

5.3.2 Message Processing

In the context of this document, Message Processing includes editing and reformatting CDRs into internal billing records.   These functions are performed on switch records, CIBER records, reseller records, and CDRs from adjunct systems i.e. SMS and Prepay. Message Processing also includes guiding, rating (local, long distance, and miscellaneous toll charges) and rerating, outcollect processing, and calculation of air-time for each call.

Changes will be required to Message Processing Systems to correctly identify roamers.  Currently, wireless SPs are typically assigned full NPA-NXX codes to use for DNs.  The NPA-NXXs are published by CIBERNET and in Technical Data Sheets exchanged between roaming partners. Message processing will need to be modified to use the MSID instead of MDN from the switch CDRs.  In all cases, the MSIDs will uniquely identify wireless SPs.

Adjunct service platforms that are tied to message processing may need to be modified in order to record additional data.  For data elements refer to Table 1.  These modifications may be necessary for the wireless SP to correctly identify the MDN and MSID of subscriber's registered on the SP's network.

Changes will be required for “service-specific” rating such as mobile-to-mobile calls.  It will no longer be possible to determine, based on MDN, if a terminating number is wireline or wireless.  It will be necessary to check for the presence of an LRN to help determine how a specific call was routed, but even then, the LRN will identify the switch to which the call was routed – not the specific SP.  Refer to Table 1 for additional CDR fields.

As a result of the Local Number Portability architecture, additional information

is recorded on switch call detail records.  Some information, such as the MIN is required to bill calls correctly, and other information, such as the LRN, is required to determine how a call will be, or was, routed.

The following  table lists reflects the new data fields that may be present in switch CDRs for wireless LNP:

New Data Fields

Mobile Directory Number

Term_Number Portability Query Status

Term_Location Routing Number

Term_IRN Source

Term_Jurisdiction Information Parm

Term_Called MSID

Term_Billing MSID

Orig_Number Portability Query Status

Orig_Location Routing Number

Orig__IRN Source

Orig_Jurisdiction Information Parm

Orig_Called MSID

Orig_Billing MSID

Table 1 - Additional CDR Fields

Message processing systems must be modified to read and process these new

fields as they are presented in the switch call detail records.  It is up to each

SP to define their own rules for handling this new information.

Out-collect processing needs to be modified to accommodate the roamer CDRs, e.g CIBER X2 records.  These records accommodate the population of LNP data such as MSID and LRN.

5.3.3 Billing

For the purposes of this document, billing functionality includes the monthly accumulation of air-time usage, identification of allowance or package minutes and deduction of those minutes from the monthly usage, identification of pooled and/or tiered minutes, pricing of air-time usage, bill calculation, and bill formatting. There are few, if any, required billing changes to support LNP.

5.4 Numbering Administration

5.4.1 MBI Administration

In order to avoid duplicate utilization of MINs in multiple SPs’ networks, MIN assignment must be managed.  Conservation and control of MBIs (MIN Block Identifiers) within the NANP area will avoid conflicts within the NANP area and mitigate international MIN conflicts.  To accommodate MBI management, CTIA is addressing MBI Assignment Guidelines and Procedures and selection of an MBI Administrator.

5.4.2 LRN Assignment

The industry has implemented LNP using the LRN method.  An LRN uniquely identifies a switch or Point Of Interconnection (POI). The LRN is retrieved from the Service Control Point (SCP), or NPDB, during call processing and is used for call set-up in place of the called number.  When a query is performed on a portable NPA-NXX, the Forward Call Indicator (FCI) is set.  If the DN is ported, the response from the database will be the LRN of the new switch, and the call will be routed based on the LRN.  If the DN is not ported, a null will be returned, and the call will be routed based on the dialed number.

A local SP must ensure that LRNs assigned for routing of ported numbers are identified and populated in the Local Exchange Routing Guide (LERG).  This should be done coincident with the notification of the code opening as described below.  The NPAC updates its SP's network information.  It then informs all SPs of the newly established LRN via the NPAC SMS to LSMS and SOA to NPAC SMS interfaces.

LRN Assignment Guidelines have been developed by the Industry Numbering Committee (INC). Some of the assignment criteria are included here. However, it is recommended that all SPs become familiar with the INC document. A unique LRN may be assigned to every LNP switch or POI, with at least one LRN assignment required per LATA within the switch coverage area.  LRNs assigned for a switch should not be a working customer number.  LRNs may change due to switch replacements, code or LERG reassignments, or NPA splits.  An NXX will not be assigned to a SP for the sole purpose of establishing an LRN unless that SP’s switch or POI does not yet have an LRN for the LATA where they intend to provide service. Refer to Appendix E.

5.4.3 Opening NPA NXXs for Porting

A SP will need to make sure NPA-NXXs that need to be opened for porting are marked as portable in the LERG.  The code opening process must occur before processing any subscriber requests for porting numbers from a portable NPA-NXX.  The process steps are as follows:

- Individual SPs identify the NPA-NXXs targeted for porting and forward a request  to the LERG assignee (code holder) of the NPA-NXXs. Notification must occur  by the 15th of the month for portability information to be included in the next LERG update.

- The code holder must respond to the SPs within five business days, indicating whether the NPA-NXX can be processed. The code holder then notifies the LERG to open the NPA-NXXs, 45 days before the date when porting needs to be effective (if the request cannot be processed, the holder must note the reasons in the response).

- The LERG publishes notification of the NPA-NXX with the effective date, i.e. the date that the NPA-NXX is available for LNP in the NPAC customer networks. LERG updates are published by the fifth business day of the month. Emergency updates can also be sent out daily.

- SPs and N-1 service providers update GTT information in their individual networks for all appropriate services. GTT updating must occur within 45 business days of LERG publication.

Code holders notify the NPAC of NPA-NXXs to be opened for porting.  This should occur within 45 days of the LERG publication.  The SP must notify NPAC personnel via fax or email, preferably 2 weeks in advance, NPA-NXXs available for porting and their effective dates.  If a SP chooses, they can input their NPA-NXX information directly in to the NPAC SMS via the LSMS, SOA, or LTI.

The NPAC updates its SP and network information.  It then informs all SPs about the availability of the NPA-NXXs for porting via the NPAC SMS to LSMS and SOA to NPAC SMS interfaces. The portable NPA-NXXs and their effective dates are posted on the npac.com web site.

- For porting the first ported number in a newly opened NPA-NXX, upon receipt of the first Subscription Version (SV), the NPAC broadcasts a message to all LSMSs and SOAs.

Upon receipt of the message, SPs should open routing tables and set triggers in donor switches, LNP-capable tandems and LNP-capable offices in all networks.

Refer to Appendix F, Inter-SP LNP Operations Flows and Processes for Code Opening.

5.4.4 Disconnection of Ported Telephone Numbers

The administrative process for aging and disconnection of telephone numbers was developed based upon existing LNP operation flows.  The aging of reserved ported telephone numbers and re-establishment of service on disconnected ported numbers after the aging interval are specified in Section 4.0, Aging and Snapback Administration Process for Ported Telephone Numbers, per the INC Guidelines for the Aging and Administration of Disconnected Telephone Numbers, INC 99-1108-024.

5.4.5 NPA NXX Split Procedures

To perform switch provisioning associated with NPA splits in the an LNP environment, the NPAC, LSMS, SOA and NPDB systems must be updated to reflect new split information and to enable correct routing information both during and after the Permissive Dialing Period (PDP).

The major challenge with LNP split processing is that there is no communications from the NPAC to cause NPA updates to occur over the interfaces to either the SOA, LSMS or NPDBs. Each SP should work with their individual vendors to understand how splits are implemented and create company specific Methods & Procedures (M&Ps).

Generally, SPs have the following responsibilities:

- Opening new (split) codes in the LERG, 45 days in advance

- Identifying a new LRN in the LERG , if applicable

- Opening the new split codes in the NPAC

- Creating a new LRN in the NPAC, if applicable

- Notify NPAC (fax, telephone etc.) with specific new codes

- Update SV creates with new LRN (if applicable)

- Schedule, provision splits in your own LSMS, SOA and databases. The mechanism for this is vendor specific.

- Update GTT data for ported number (if applicable)

- Update default GTT data for ported exchanges involved

- Updating switch, back office, signaling systems, and service platforms

- Deleting old LRNs and NPA-NXXs after the PDP

The NPAC responsibilities include:

- Accept split notifications from SPs

- Scheduling splits within the NPAC SMS

- Accept SV creates from SPs with both the old and new NPA-NXX, but broadcast to downstream systems only with the new

- Update M&Ps as appropriate

- Manage errors during processing and correct (if possible) error conditions encountered

5.4.6 Telephone Number Inventory

With LNP, wireless SPs need to be able to accept immediate entry of a “foreign” DN into the telephone number inventory.  These systems will also need to accommodate the loss of DNs from inventory for those customers who port out to other SPs.

5.5 Service Order Administration (SOA)

The SOA is the interface between each SP’s SOE system and the NPAC database and is the point where a new subscription is sent to the NPAC. SPs participating in LNP are required to use a SOA system or LTI to interact with the NPAC.

5.5.1 SOA to NPAC SMS Interface

The SOA to NPAC SMS interface, which allows communication between a SP's OSS and the NPAC SMS, supports the creation and modification of subscription information, network data, SP information and audits. While core interface functionality is required based on industry specifications, individual SOA products may include additional features for internal use.

5.5.2 Number Portability Transactions

The following transactions occur to support LNP functionality:

- SOA requests for subscription administration to the NPAC SMS and responses from the NPAC SMS to the SOA. This includes the capability to: create, cancel, modify and disconnect a SV Create, place SV Create into and out of conflict as well as retrieve and activate SV Create versions.

- Audit requests from the SOA to the NPAC SMS and responses from the NPAC SMS to the SOA. This provides the ability to audit NPAC SV Create versions, and correct inaccuracies

- Notifications from the NPAC SMS to the SOA including: SV Create version data for creations, deletions or changes; the need for concurrence or authorization for number porting; conflict-resolution; cancellation; outage information; customer disconnect dates; and the first use of an NPA-NXX.

- Network data from the NPAC SMS to SOA. Network data (NPA-NXX, Service Provider Identification (SPID), and LRN) is automatically downloaded from the NPAC.

- SP data administration (network data) from the SOA to the NPAC SMS. SPs can use, read, and update their information on the NPAC SMS.

5.5.3 NANC Functional Requirements Specifications (FRS) and NPAC SMS Interoperable Interface Specifications (IIS)

The SOA implements the interface required by each facility based SP for communicating information, regarding a ported subscriber to or from the NPAC, as specified in the NANC FRS and NPAC IIS documents. The depiction of this system is shown in Figure 2 below.

Figure 2 - NPAC Port Process

5.5.4 Other SOA Functions

While the precise behavior of the NPAC to SOA interface and messaging is provided in the NANC FRS and NPAC IIS, there are a variety of other functions that can be derived from that behavior. These include:

Service Disconnect - The disconnect message updates and removes the ported TN from LNP databases and allows those ported numbers to be returned to the original code holder for future reassignment, i.e. snapback.

Service Repair - Once a problem is detected by either a SP or a customer, the system audit capability allows the SP to perform some trouble administration and data correction.

Report Request - SPs have the ability to request data/reports from the NPAC.

6.0 SYSTEM DEVELOPMENT

It is critical that system development be completed by January of 2001 in order to allow adequate time for internal testing, NPAC testing, and Inter-carrier testing.

6.1 SP to SP Communications

6.1.1 Non-Porting

Non-porting SPs are not required to do any system development for the ICP or inter-service provider communications.

6.1.2 Porting

Porting SPs are required to do system development for the ICP or inter-service provider communications and business arrangements with wireline SPs.

6.2 Network

6.2.1 Non-Porting SPs

All MSCs and billing systems must be upgraded with software equipped to support separate MSID (MIN) and MDN numbers for all subscribers.  This will be necessary in order to comply with the FCC's requirement that wireless service providers continue to support nationwide roaming in a number portability environment.  Today, all ANSI IS-41 operations and billing processes operate on a single identifier, the MIN.  The wireless solution selected to support the number portability mandate will require change to this fundamental mode of operation.  Subscribers existing prior to number portability will have their MDN automatically set to their MSID (MIN) and will not be impacted.  However, subscribers who port to another SP, will be assigned a MSID (MIN) that is a different number than the MDN.  Wireless providers that do not plan on porting subscribers but currently participate in roaming agreements must upgrade a subset of their network to recognize roaming subscribers with an MSID of a different value than the MDN.

6.2.2 Porting SPs

Wireless SPs must upgrade all network elements and test all call scenarios and services for subscribers with MSIDs of a different value than the MDN.

Wireless SPs must upgrade all applicable elements in the network to support the LNP standards.  The development of additional software to support the LNP standard must be completed and tested by vendors so that SPs can install, test, and integrate the software into their network. Furthermore, porting wireless SPs must integrate this software functionality with their OSSs before deployment.  From start to finish, this work typically takes 18 to 24 months to complete.   Refer to section 3.3 for the WNP project timeline.

6.3  OSS

6.3.1 Non-Porting SPs

Non-porting SPs are required to do system development on their message processing systems to accommodate the modified roamer CDRs.

6.3.2 Porting SPs

Porting SPs are required to do development to modify to their existing OSSs.  These will include SOE, message processing, and billing.  Porting SPs may be required to develop new interfaces for the ICP and SOA

Vendor management will be a critical issue.  SPs will need to ensure that vendors are progressing according to company specific project timelines.

7.0 TESTING

7.1 Internal Testing

It is very important that all SPs who have made any LNP modifications to their systems perform complete internal testing. It is recommended that vendor testing be completed prior to acceptance testing by the SP.  This adds an additional layer of testing that is not reflected in the industry timeline, but still needs to be completed.

7.1.1 Non-Porting SPs

For non-porting SPs, this will include:

- MSC upgrades to include the ability to store and record the MSID and MDN in the VLR and in the CDRs;

- Modifications to the MPS to accept the modified switch CDRs;

- Properly format the billing records, such as CIBER X2; and

- Potential testing of these billing records with the clearinghouse.

7.1.2 Porting SPs

For porting SPs, internal testing will be more extensive than for non-porting service providers. Testing for porting SPs will include:

- MSC upgrades to include the ability to store and record the MSID and MDN in the VLR and in the CDRs;

- Modifications to the MPS to accept the modified switch CDRs;

- Properly format the billing records, such as CIBER X2;

- Potential testing of these billing records with the clearinghouse;

- The ability to provision both MDNs and MSIDs in the HLR;

- The ability to distinguish between home customers and roamers;

- The provision of correct information for messaging; and

- Provision of correct ANI.

Service order systems testing should be completed for the following scenarios:

- Assignment of a new MSID and MDN to a new non-porting subscriber;

- Porting in a MDN;

- Porting out a MDN;

- The disconnect of a ported number;

- Assignment of “dedicated” MSIDs for specific NPA-NXX based services (such as Pre-pay); and

- The interfaces between Service Orders Systems and the ICP and SOA.

MPS testing will include:

- The ability to generate and receive billing records (including with the clearinghouse);

- Processing switch CDRs;

- Generation and receipt of reseller CDRs; and

- Generation and receipt of CDRs for adjunct systems.

If the SP makes any modifications to billing records these will also need to be thoroughly tested.

Testing for other interfaces will include:

- SOA interfaces;

- ICP interfaces; and

- Any other interfaces that may be impacted by LNP modifications.

Regression testing on internal systems should be included in all aspects of internal testing to ensure that no unexpected changes have occurred.

7.2 NPAC Testing for Porting SPs

7.2.1 Testing Overview

As transactions flow between NPAC/SMS and LSMS/SOA, it is required that LSMS/SOA respond correctly to NPAC/SMS interface messaging.  The initial test plans must be in accordance with industry accepted data exchange protocols.  The scope of the NPAC/SMS Internal Verification Test Plan, Turn-Up Test Plan, and the NPAC SMS Interoperability Test Plan are to:

- Provide service support documents that will let participating SPs and their respective SOA and LSMS vendor(s), identify their specific interoperability testing responsibilities.

- Identify the tests that have to be performed.

- Interpret the results of the tests for follow-on regression testing (if necessary).

In view of the dynamic nature of LNP, it is envisioned that the testing processes will continue with new NPAC software releases and is considered a critical function of the NPAC. NPAC Turn-Up Testing is a pre-requisite to actual service initiation.  When a SP begins porting in a local market, their LSMS/SOA must receive Interoperability Certification with the NeuStar NPAC/SMS Test Lab. On a recurring basis, NPAC regression testing and Interoperability Testing with the SPs must be conducted for each new software release of the NPAC’s SOA, or LSMS.

Standalone and Interoperability tests for the SOA/LSMS within the respective SP’s network should be completed to ensure conformance to standards prior to Certification tests with NPAC.

Testing can be broken down into several different segments including Interoperability, Turn-up, Regression, Round Robin and LTI. Each segment is described in the following paragraphs.

7.2.2 Interoperability Test

LSMS/SOA providers must test with the Interoperability test laboratory to ensure local systems properly interface with the NPAC/SMS.  This phase tests Stack to Stack, Security, Recovery, Managed Object Compliance and Application to Application functionality. The Interoperability Test Plan (ITP) is developed by NeuStar and reviewed with the SP’s to ensure completeness.

The ITP will be jointly executed by the NeuStar Test Lab and the individual SPs, or SOA/LSMS vendors wishing to test their SOA and/or LSMS systems. The test cases defined in the test plan must be executed and passed, before any SP is allowed to connect their SOA or LSMS to the actual NPAC SMS. This is to ensure that the SOA and LSMS do not corrupt the NPAC SMS and vice versa.  Interoperability testing is required under the following circumstances:

- New release interoperability test cases must be run if a SP is supporting new functionality included in the release.

- If a SOA or LSMS product implements new features that existed in the NPAC SMS prior to a new release, the product must execute the previous release ITP test cases corresponding to the new functionality.

- It is mandatory for all LSMS and SOA products to execute the interoperability testing for a new release including the standard regression test cases to ensure backward compatibility with their existing SOA or LSMS products.

NPAC training is available from NeuStar and can be scheduled at the time the SP's User Agreement is signed.  For more information regarding training classes and schedules contact NewStar's Global Training & Documentation manager Joe Ferrallo at 312-706-6528 or e-mail to joe.ferrallo@neustar.com.

NeuStar also hosts quarterly Cross Regional meetings.  The Cross Regional meetings are designed as an open forum for all NPAC users to discuss technical and operations issues associated with number portability and the use of the NPAC service provided by NeuStar.  For more information refer to http://www.npac.com/.

7.2.2.1 SOA/LSMS Preparation for Interoperability Testing and Certification

Participating SPs are required to design, code, and internally test their LSMS/SOA systems prior to initiating testing with the NPAC/SMS.  Since the LSMS has a peer-to-peer relationship with the NPAC SMS, the LSMS will perform the role of both Manager and Agent from a Common Management Information Protocol (CMIP) perspective. This requires that the scripted LSMS/SOA initiated test cases and drivers (NPAC/SMS Interoperability Test Plan) be implemented and executed by the SP before actual testing with the NeuStarTest Lab.

7.2.2.2 SOA/LSMS Interoperability Testing and Certification with the NeuStar Test Lab

Interoperability testing between the SP's LSMS/SOA and the NPAC/SMS test lab is designed to ensure that each platform meets the technical and operational processing requirements for the transactional exchange of ported SP information. In some cases, the SP and the vendor may be one and the same. Each SP/vendor will be provided test access in an isolated environment that will allow careful and methodical execution of each test phase with evaluation times incorporated in the testing schedule.

Total elapsed time to complete all test phases is estimated at six weeks for an LSMS interface and three weeks for a SOA interface. However, these estimated times can vary depending on the functional complexity and size of the release. The SP is responsible for scheduling a test window with the NPAC.  It should be noted that the SP (or through its designated agent) may test the SOA and LSMS separately.  However, the SP is required to implement all SOA/LSMS initiated test cases and drivers before actual testing can be completed.

Interoperability Test scenarios contain representative samples of mandatory and optional tests. These tests are designed to address general areas of LSMS/SOA conformance to the ISO/ITU standards for OSI Conformance Testing Methodology and Framework.

Upon successful execution of all mandatory test cases, a certification shall be issued to the SP authorizing connection to the production NPAC/SMS.  This process is repeated for each NPAC software release.

7.2.3 Turn Up Testing

Testing is done by NEUSTAR and new SPs to ensure that their software is functional in the normal operating environment, utilizing data communication support systems to communicate with a SP’s LSMS/SOA Systems.  The Turn-up Test Plan (TTP) is a derivative of a variety of sources developed by NEUSTAR and reviewed by the SPs to ensure completeness. Depending upon the nature and complexity of the release and the associated number of test cases, this phase of testing takes 3 to 7 weeks.

7.2.3.1 SP/NPAC SMS Turn Up Testing

Once a SP has obtained LSMS and/or SOA certification, connection to the production NPAC/SMS will be permitted so that Turn-up Testing can be conducted. Although the TTP is based upon elements similar to the ITP, and some elements of the NPAC Internal Verification Test Plan (IVTP), it addresses issues specific to activation and testing of the SP systems within the real production environment.

7.2.3.2 Scope of Testing

The scope of this testing is limited to conducting a subset of test cases identified in the ITP and the NPAC IVTP, and the addition of certain test cases pertinent to the environments such as back up and recovery.  These test cases will be conducted in the production environment with each SP, allowing the SP to test and repair any problems with LSMS or SOA functionality.

7.2.4 Regression Test

Testing is done in accordance with the Regression Test Plan (RTP) between the NPAC and existing SPs to ensure changes have not adversely affected functionality previously tested and in production, as well as testing new functionality included in a particular release. The RTP is developed by the NPAC and reviewed by the SPs to ensure completeness of the plan. RT may take between 6 to 10 weeks to complete, depending on the nature and complexity of the release.

7.2.5 Round Robin Testing

This is the final phase of new release testing, identified as Round Robin Testing (RRT).  RRT permits SPs to test LNP functionality in a “live” environment between two or more SPs. SPs who have successfully completed SP to SP testing in other regions are only expected to do RRT and Fail over testing.

7.2.6 LTI Testing

SPs utilizing the LTI rather than a SOA system must also plan to test. Test cases for this purpose can be obtained from NeuStar. These cases will need to be executed by a new entrant in a region for primary or backup processing.

7.3 Inter-carrier Testing for Porting and Non-Porting SPs

The inter-company wireless to wireless testing will be organized through a national Wireless LNP Operations Team.  For wireless to wireline and wireline to wireless, the National Number Portability Operations (NNPO) Team agreed to form a testing subcommittee.  Each SP will designate national coordinators who will attend the Operations Meetings.  Inter-company testing will be coordinated through SP bilateral arrangements. Each SP will agree to and conduct a set of tests or use the recommended tests defined in the Test Plan.  Participants may choose to run additional tests that address any specific needs, architectures or business arrangements.

A “black box” testing approach will be used for inter-company testing.  Black box testing implies that the tester is not concerned with what is inside the black box. Instead, the testing validates that the black box functions and interfaces with another SP as specified.  When applied to inter-company LNP testing, the black box approach means the NeuStar Test Lab will validate the interactions between SPs but not delve into the internal systems or processes of the SPs.

The following SP functions are impacted by LNP and are included in the test validations:

- Porting Order Exchange

- Service Provisioning

- Exception Processing – Order Cancellation

- Disconnected TN Snapback to Code Holder (or Block Holder)

- Call Flows

- 911 Record Changes

- Inter-SP Billing

7.3.1 Inter-carrier Test Plan

The Inter-carrier Test Plan tests the LRN solution for LNP Phase II.

The goal of the Test Plan is to accurately evaluate the ability of various SPs to implement LNP.   The focus is to ensure conformance and compatibility of individual networks to the various standards. Testing includes the associated support systems, business arrangements, and interfaces between the various SPs.  The intent is to establish test cases in these areas to ensure that the customer does not encounter any disruption or degradation of service when porting DNs from one SP to another.  The transition will be transparent between SPs using the LRN method.

The Test Plan contains a series of tests developed by a team of participating companies. These tests are meant to ensure that the porting of DNs to or from a SP using the LRN solution will be successful.  The Test Plan includes the porting of simulated live customers between SPs. This is accomplished by establishing test numbers and using existing or new processes. Using existing or newly established processes for testing will ensure that each SP’s internal processes and systems will support number portability.  This plan includes testing of porting between wireless SPs as well as porting between wireline and wireless SPs.  Any potentially destructive tests should be performed in a lab or another internal environment and should not be performed between SPs.

Additionally, this test plan only addresses LNP functionality between SPs.  Validation of processes that were in place prior to the implementation of LNP will only be addressed to the extent that they impact or are impacted by LNP.  Additionally, interactions between SPs and their vendors or third party network SPs are considered part of the SP’s internal processes and are outside the scope of the inter-carrier test plan.  The test cases and validation points in this test plan are defined to address LNP systems and processes between SPs.

7.3.2	Inter-carrier Test Coordination

7.3.2.1 National Test Organization Structure

Each SP will identify a company testing coordinator.  If a SP does not provide this information or is unwilling to, then it will be assumed that they do not wish to engage in inter-carrier testing.

The testing coordinator will be responsible for all LNP testing activities for their respective company.  This may be done on a national basis, regional basis, or any other geographic basis of their choosing.  This information along with names and contact telephone numbers should be made available to NNPO, the LNPAWG, or any other similar organization.

This is for company to company LNP testing and does not include any NPAC certification activities or any third party vendors.  Third party vendors will be the responsibility of those companies to which services are provided.

7.3.2.2 Local Test Organization Structure

Similar to the wireline industry, the wireless industry must form a LNP Operations Team to address nationwide deployment of LNP.  Included in this activity is the formation of an inter-carrier testing group to establish the logistics and a project management plan for inter-carrier testing.  In addition, for wireline to wireless and wireless to wireline inter-carrier testing, wireless SPs must participate on a joint testing subcommittee of the NNPO.  This committee should be formed by third quarter 2000.

8.  DEPLOYMENT CONSIDERATIONS

Disclaimer: This list of implementation considerations is not all inclusive.  It is not intended to identify all the responsibilities and functions for wireless service providers.

Please reference the Wireless Industry Timeline in Appendix B for the appropriate milestones.

8.1	Non-Porting SPs

These are considerations or requirements for SPs that are currently not required to port and have not received a BFR.

8.1.1 Network

- Upgrade all MSCs with the MIN separation release and Number Portability CDR configuration;

- Verify all translations: DN and MIN tables, GTT, Point Codes, etc.;

- Verify the signaling system and network capacity;

- Develop troubleshooting and network monitoring M & Ps;

- Participate in SP to SP testing with roaming partners; and

- Execute a First Market Application (FMA) and Network roll out.

8.1.2 Message Processing

- Deploy new CDR creation and data fields in production systems.

8.2 Porting SPs

These are considerations for SPs that are required to port or have received a BFR.

8.2.1 Deployment Preparation

It is recommended that SPs address the following tasks prior to deployment of LNP with other SPs.

- Participate in the LNPAWG, ATIS and other LNP related industry fora;

- Attend the NeuStar Cross-Regional meetings;

- Participate in the Wireless Operations Team and NNPO meetings;

- Develop a project management and implementation plan;

- Interface with the NPAC for capacity, performance and M&P familiarity;

- Establish LLC membership;

- Establish NPAC contract and schedule training; and

- Send LNP port notification and /or BFRs.

8.2.2 Network

- Upgrade all MSCs with the MIN separation release and Number Portability CDR configuration;

- Verify all Translations; TN and MIN tables, GTT, Point Codes, etc.

- Verify the Signaling System and Network capacity;

- Verify SCP and/or SCP capacities;

- Develop Troubleshooting and Network Monitoring M & Ps;

- Participate in SP to SP testing with roaming partners;

- Participate with resellers in SP to SP testing;

- Develop a disaster recovery plan; and

- Execute a First Market Application and Network roll out.

8.2.3	IT, Billing, Customer Care, and TN Administration

These implementation considerations were consolidated to reflect the interdependencies of systems and M&Ps associated with IT, Billing, Customer Care, and TN Administration functions.

- Implementation of LSMS ;

- Implementation of SOA;

- Implement ICP;  (Refer to the CTIA document in Appendix A)

- Deploy ICP and inter-service provider communications M & Ps;

- Deploy new CDR creation and data fields in production systems;

- Coordinate all service order and maintenance window activity with the NPAC;

- Monitor NPAC associations, bulk data downloads, and large port activity;

- Provide for MDN, MIN, and IMSI administration and database integrity for porting as well as managing NPA splits and overlays; and

- Provide for disaster recovery and association failure.

9.0 GLOSSARY

AMPS - Advanced Mobile Phone Service

ANI - Automatic Number Identification

ANSI - American National Standards Institute

ATIS - Alliance for Telecommunication Industry Solutions

BFR - Bona Fide Request

CCB - Common Carrier Bureau

CDMA - Code Division Multiple Access

CDR - Call Detail Record

CIBER - Cellular Inter-carrier Billing Exchange Record

CLASS - Custom Local Area Signaling Services

CMIP - Common Management Interface Protocol

CMRS - Commercial Mobile Radio Services

CNAM - Customer Name

CTIA - Cellular Telephone Industry Association

DN - Directory Number

EDI - Electronic Data Interface

FCC - Federal Communications Commission

FCI - Forward Code Indicator

FMA - First Market Application

FOC – Firm Order Commitment

FRS - Functional Requirements Specifications

GR - Generic Requirements

GTT - Global Title Translation

GUI - Graphical User Interface

HLR - Home Location Register

ICP - Inter-carrier Communications Process

IIS - Inter-operable Interface Specifications

IMSI - International Mobile Station Identifier

INC - Industry Numbering Committee

ISO/ITU - International Standards Organization/International Telecommunications Union

ISVM - Inter Switch Voice Messaging

ITP - Interoperability Test Plan

IXC - Inter Exchange Carrier

JIP - Jurisdictional Information Perimeter

LATA -  Local Access Transport Area

LEC - Local Exchange Carrier

LERG - Local Exchange Routing Guide

LIDB - Line Information Data Base

LNP - Local Number Portability

LNPAWG - Local Number Portability Working Group

LRN - Location Routing Number

LSMS - Local Service Management System

LSR - Local Service Request

LTI - Low-Tech Interface

MBI - MIN Block Identifier

MDN - Mobile Directory Number

MIN - Mobile Identification Number

MPS - Message Processing System

MSA - Metropolitan Service Area

MSC - Mobile Switching Center

MSID - Mobile Station Identifier

NANC - North American Numbering Council

NANP - North American Number Plan

NANPA - North American Number Plan Administrator

NNPO - National Number Portability Operations

NPAC - Number Portability Administration Center

NPDB - Number Portability Date Base

NPREQ - Number Portability Request

NPSCP - Number Portability Service Control Point

NSP - New Service Provider

OBF - Ordering and Billing Forum

OSI - Open System Interconnect

OSP - Old Service Provider

OSS - Operational Support System

PC - Point Code

PCS - Personal Communications System

PDP - Permissive Dialing Period

POI - Point Of Interconnection

POS - Point of Sale

RRT - Round Robin Testing

RTP - Regression Test Plan

SCCP - Service Connection Control Part

SCP - Service Control Point

SOA - Service Order Administration

SOE - Service Order Entry

SMS - Service Management System

SMR - Specialized Mobile Radio

SP - Service Provider

SPID - Service Provider Identification

SOA - Service Order Administration

SS7 - Signaling System Seven

SSN - Sub System Number

SV - Subscription Version

TCAP - Transaction Capability Application Part

TDMA - Time Division Multiple Access

TN - Telephone Number

TRQ - Technical Requirements

TTP- Turn-up Test Plan

VLR - Virtual Location Register

WNPSC - Wireless Number Portability Subcommittee

WPR - Wireless Port Request

# Footnotes

See Telephone Number Portability CC docket number 95-166, Second Report and Order, FCC 97-289 ¶ 71 (1997).

See infra ¶ 14.

See infra ¶91.

MIN Block Identifier Assignment Guidelines and Procedures, Draft version 1.8, Feb., 1999

See MSID, Section 10, Data Dictionary, CIBER Record Methods and Procedures

First Memorandum Opinion and Order on Reconsideration adopted on March 6, 1997, CC Docket No. 95-116 with the Wireless implementation date extended by Memorandum Opinion and Order adopted on February 8, 1999.

Enhanced 911 Emergency Calling Systems, Report and Order, CC Docket 94-102, released July 26, 1996.

http://www.npac.com/docs/sv_cnt.txt

CTIA’s Wireless Industry Indices: Semi-Annual Data Survey Results  A Comprehensive Report from CTIA, January 1985-June 1999  An Analysis of the US Wireless Industry (January 2000 Publication Date) at Section 2.3, Table 18, p. 42

CTIA Report on Wireless Number Portability, figure 0-2, page 25, July 7, 1998