| Prepared By : | Mohamed Samater | Phone #: | 206-384-1669 |
| --- | --- | --- | --- |
| Date Created: | 02/22/2010 |  |  |
| Last Updated By: | Mohamed Samater | Last Updated Date: | 02/22/2010 |

| Meeting Title: | Inter-carrier Testing Committee MEETING MINUTES |
| --- | --- |
| Meeting Date: | 02/18/2008 | Next Meeting Date: | 02/26/2010 |
| Attendees: | Teresa Patton , Anh Nguyen, Mohamed Samater, Mubeen Saifullah, David Lund, Bridget Alexander, Lonnie Keck, Carolyn Brown, Jan Doell, Adam Newman, Tracey Guidotti, Vanitha Karunamurthy, Tonya Woods |
| Conducted by: | Teresa Patton, Mohamed Samater and Bridget Alexander | Recorded by: | Mohamed Samater |

| Action Required |
| --- |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Participants are asked to come to the next meeting prepared to discuss their availability to participate in Intercarrier testing at the same time as the ITP (SOA <->NPAC) | OPEN | Carriers | 03/15/10 | 01/27/10 |
|  | Participants need to determine what types of testing they will be able to support (Simple and/or complex). | OPEN | Carriers | 03/15/10 | 01/27/10 |
|  | Participants are asked to send an email to Teresa Patton if they plan to assist with Wireless Test Plan creation, or to Anh Nguyen/Bridget Alexander for Wireline/Intermodal Test Plan creation | CLOSED | Committee Participants | 03/15/10 | 02/18/10 |
|  | Carriers need to provide dates when they plan to support/start performing intercarrier testing | OPEN | Carriers | Ongoing | 01/27/10 |

Record significant Topics, Presenters, Decisions:

# Discussions:

The committee reviewed the open action items.

- Carriers need to provide dates when they plan to support/start performing intercarrier testing.

  - Also, we need to indicate the type of testing carriers are available for on these dates….automated port in, automated port out, manual port in, manual port out, etc

  - The Cho-Chairs requested to have test availability dates for those carriers supporting the August 2nd implementation by March 15th. This will assist with the creation of the test schedule document

  - Carriers are requested to send this information to Teresa Patton via email and she will put together a matrix to be shared

- Availability to participate in Intercarrier testing at the same time as the ITP (SOA <->NPAC)

  - For any carrier available to test beginning in May will their availability overlap with the Carrier Certification Testing with NPAC – and if so will they be able to support both testing efforts at the same time?

- Participants need to determine what types of testing they will be able to support (Simple and/or complex).

- Participants are asked to send an email to Teresa Patton if they plan to assist with Wireless Test Plan creation, or to Anh Nguyen/Bridget Alexander for Wireline/Intermodal Test Plan creation

  - This action item was closed.

- Committee participants discussed and confirmed that a draft Test Plan doc will be available by 2/24 in order to review the document at the 2/26 meeting. The document will be sent sometime prior the 2/26 meeting

- All were reminded to communicate testing dates once it’s announced by their respective carriers

- Vendors confirmed they will be conducting WICIS 5.0.0 testing as well as 4.0.0 to 5.0.0 in an effort to test WICIS’s built in backward compatibility

Upcoming Meeting

- Next full committee meeting is scheduled for Friday February 26th 2010 at 1 to 3 PM ET. This meeting will be held at the following conference bridge ((877) 888-4443 PASSCODE 6230424# )

Scheduled Meetings

- Mar 17th, 2010 at 3PM – 3:30PM ET Check Point

- Mar 30th, 2010 at 2 – 4 ET Wireline/Intermodal Test Plan Final Review

- Apr 1st, 2010 at 3 – 5PM ET Wireless Test Plan Review

Current tentatively planned Test Schedule

Vendor to Vendor Testing Schedule

To be published soon