| Prepared By : | Mohamed Samater | Phone #: | 206-384-1669 |
| --- | --- | --- | --- |
| Date Created: | 11/29/2007 |  |  |
| Last Updated By: | Mohamed Samater | Last Updated Date: | 11/29/2007 |

| Meeting Title: | WTSC MEETING MINUTES |
| --- | --- |
| Meeting Date: | 11/29/2007 | Next Meeting Date: | 12/13/2007 |
| Attendees: | Teresa Patton , Deb Tucker, Chris Elijah, Kathy McGill, Mohamed Samater, David Lund, Joe Cudo, Tina Plaisance, Matthew Timmermann. |
| Conducted by: | Teresa Patton, Mohamed Samater | Recorded by: | Mohamed Samater |

| Action Required |
| --- |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Vendors are asked if they can support Intermodel/fax testing for WICIS 4.0, if so, what are the Wireline carriers that would be ideal for such effort | OPEN | Vendors | 12/13/2007 | 11/29/2007 |
|  | Carriers are asked to go back and assess whether SOA/NPAC regression testing will be needed for WICIS 4.0 | OPEN | ALL | 12/13/2007 | 11/02/2007 |
|  | Both vendors and carriers are asked to consult with their legal/regulatory teams in order to find out what, if any, information regarding volume for performance testing can be shared at the WTC subcommittee | OPEN | ALL | 12/13/2007 | 11/02/2007 |
|  | Everyone is asked to consider about some off the test cases that they will like to see included in WICIS 4.0 test plan document | OPEN | ALL | 12/13/2007 | 11/02/2007 |

Record significant Topics, Presenters, Decisions:

# Discussions:

- The member discussed and finalized lessons learned from WICIS 3.1. the following are the finalized items that will posted on the WTSC website:

Lesson Learned

Service providers needed to start testing as early as possible.

Be sure to complete full testing between Trading Partners using different vendors as well as Trading Partners using the same vendor.

Be prepared for testing dates and timelines to change frequently. Internal test system availability with each carrier can and will change frequently - especially when you least expect it.

Ensure to validate with your vendor that the correct WICIS capability is turned on prior to commencing your testing effort.

Be prepared to take down your OSS systems before the deployment in order to reduce fallout ports due to the upgrade.

Ensure to leave adequate time between when you finish testing and the deployment date.

If SOA/NPAC testing is planned to be conducted ensure in advance that your test environments are configured appropriately

- Subcommittee members discussed a draft WICIS 4.0 testing schedule. The subcommittee accepted the schedule and will be updated as necessary going forward. The draft plan is pasted bellow in the test schedule section.

- WTSC participants discussed how in depth SOA/NPAC needs to be if carriers would like to perform such tests. It was noted that NPAC and all the other SOA message flows need to be verified; however, how specific or in depth of the SOA/NPAC tests will be carrier dependent.

- It was pointed out that there is a need for Intermodel testing if wireline carrier has an automated LNP solution. As a result, action item number 1 was assigned to the respective vendors.

- Next Meeting Goal: all are asked to review the attached WICIS 1.X test plan document so that we can formulate test scenarios needed for WICIS 4.0 on our next meeting:

Upcoming Meetings

- Next meeting is scheduled for Thursday December 13th 2007 at 2pm EST. This meeting will be held at the following conference bridge (1-888-288-7571 PIN: 146117)

Test Schedule – Will include in each iteration of our meeting minutes

Current Draft WICIS 4.0 Testing Schedule