| Prepared By : | Mohamed Samater | Phone #: | 206-384-1669 |
| --- | --- | --- | --- |
| Date Created: | 10/05/2007 |  |  |
| Last Updated By: | Mohamed Samater | Last Updated Date: | 10/05/2007 |

| Meeting Title: | WTSC MEETING MINUTES |
| --- | --- |
| Meeting Date: | 10/05/2007 | Next Meeting Date: | 10/11/2007 |
| Attendees: | Teresa Patton , Deb Tucker, Chris Elijah, Kathy McGill, Anh Nguyen, Mohamed Samater, David Lund, Joe Cudo, Mathew Timmermann, Joe Cudo, Linda Meyn. |
| Conducted by: | Teresa Patton, Mohamed Samater | Recorded by: | Mohamed Samater |

| Action Required |
| --- |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Both carriers and vendors are asked to think about the date they project their WICIS 4.0 testing will ideally be completed. | OPEN | ALL | 10/05/2007 | 09/28/2007 |
|  | NeuStar will reach out to it’s customers to ask if they can hold off opening flood gates in the flash-cut night. | CLOSED | Mubeen | 09/28/2007 | 09/21/2007 |
|  | Everyone is asked to think about some off the test cases they’ll like to see included in WICIS 4.0 test plan document | Deferred pending WICIS 3.1 project completion | ALL | 08/23/07 | 08/02/2007 |
|  | Co-Chairs to ask Syniverse if they can conduct testing with NeuStar on the week of August 20th instead of the week of the 27th | CLOSED | Co-Chairs | 08/02/2007 | 08/02/2007 |

Record significant Topics, Presenters, Decisions:

# Discussions:

- Carriers have high confidence level due to their testing results. Good luck to everyone.

| WEEK | CARRIER A | CARRIER B | START DATE | END DATE | STATUS |
| --- | --- | --- | --- | --- | --- |

|  | RCC | USCellular | 1-Oct | 2-Oct | Complete and successful |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | VZW | Sprint/Nextel | 1-Oct | 2-Oct | Complete and successful |  |
|  | AT&T | VZW | 1-Oct | 5-Oct | 90% complete |  |
| OCT 1st – 5th | AT&T | USC | 1-Oct | 5-Oct | Complete and successful |  |
|  | T-Mobile | Sprint/Nextel | 1-Oct | 2-Oct | Complete and successful |  |
|  | RCC | Inland Cellular | 1-Oct | 2-Oct | Complete and successful |  |
|  | T-Mobile | VZW | 1-Oct | 2-Oct | Complete and successful |  |
|  | RCC | VZW | 1-Oct | 5-Oct | 90% complete |  |

Upcoming Meetings

- Next meeting is scheduled for Thursday October 11th 2007 at 3pm EST. This meeting will be held at the following conference bridge (1-888-288-7571 PIN: 146117

Test Schedule – Will include in each iteration of our meeting minutes

Vendor to Vendor Testing Schedule

- NeuStar with Verisign   –   Sep 17—21   Complete and successful

- Verisign with Syniverse –  Sep 4—7       Complete and successful

- Syniverse with NeuStar –   Aug 27—30  Complete and successful