| Prepared By : | Mohamed Samater | Phone #: | 206-384-1669 |
| --- | --- | --- | --- |
| Date Created: | 09/21/2007 |  |  |
| Last Updated By: | Mohamed Samater | Last Updated Date: | 09/24/2007 |

| Meeting Title: | WTSC MEETING MINUTES |
| --- | --- |
| Meeting Date: | 09/21/2007 | Next Meeting Date: | 09/28/2007 |
| Attendees: | Teresa Patton , Deb Tucker, Chris Elijah, Anh Nguyen, Mohamed Samater, Mubeen Saifullah, David Lund, Joe Cudo, Linda Myne, Matt Timmermann. |
| Conducted by: | Teresa Patton, Mohamed Samater | Recorded by: | Mohamed Samater |

| Action Required |
| --- |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | NueStar will reach out to it’s customers to ask if they can hold off opening flood gates in the flash-cut night. | OPEN | Mubeen | 09/28/2007 | 09/21/2007 |
|  | Everyone is asked to think about some off the test cases they’ll like to see included in WICIS 4.0 test plan document | Deferred pending WICIS 3.1 project completion | ALL | 08/23/07 | 08/02/2007 |
|  | Co-Chairs to ask Syniverse if they can conduct testing with NeuStar on the week of August 20th instead of the week of the 27th | CLOSED | Co-Chairs | 08/02/2007 | 08/02/2007 |
|  | All Subcommittee members are asked to determine the need for fax testing as well as intermodel testing. | CLOSED | ALL | 08/02/2007 | 08/02/2007 |

Record significant Topics, Presenters, Decisions:

# Discussions:

- All of the vendors completed their testing and all the test scenarios were successful.

- NueStar will reach out to it’s customers to ask if they can hold off opening flood gates in the flash-cut night. This will assist all to ensure we don’t flood the clearing houses.

- The bellow is current WICIS 3.1 ICT status for Sep 17th through the 21st:

| WEEK | CARRIER A | CARRIER B | START DATE | END DATE | STATUS |
| --- | --- | --- | --- | --- | --- |

| SEPT 17th - 21st | RCC | Sprint/Nextel | 17-Sep | 19-Sep | Tested connectivity. Carriers will reschedule maybe next week for full ICT. |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | US Cellular | VZW | 18-Sep | 21-Sep | This was scheduled to complete Friday the 21st |  |
|  | AT&T | VZW | 18-Sep | 18-Sep | Setup is complete but testing will be rescheduled |  |
|  | AT&T | Triton PCS | 17-Sep | 21-Sep | No update |  |
|  | Verisign | Neustar | 17-Sep | 21-Sep | Complete |  |
|  | RCC | Dobson | 20-Sep | 21-Sep | No update |  |

Upcoming Meetings

- Next meeting is scheduled for Friday September 28th 2007 at 3pm EST. This meeting will be held at the following conference bridge (1-888-288-7571 PIN: 146117

Test Schedule – Will include in each iteration of our meeting minutes

Vendor to Vendor Testing Schedule

- NeuStar with Verisign   –   Sep 17—21   Complete and successful

- Verisign with Syniverse –  Sep 4—7       Complete and successful

- Syniverse with NeuStar –   Aug 27—30  Complete and successful