| Prepared By : | Mohamed Samater | Phone #: | 206-384-1669 |
| --- | --- | --- | --- |
| Date Created: | 07/19/2007 |  |  |
| Last Updated By: | Mohamed Samater | Last Updated Date: | 07/23/2007 |

| Meeting Title: | WTSC MEETING MINUTES |
| --- | --- |
| Meeting Date: | 07/19/2007 | Next Meeting Date: | 08/02/2007 |
| Attendees: | Teresa Patton , Deb Tucker, Chris Elijah, Anh Nguyen, Adele Johnson, Mohamed Samater, Mubeen Saifullah, David Lund, Joe Cudo, Lucinda Olson, Matt Timmerman, Adam Newman, Simir Samra, Tina Plaisance. |
| Conducted by: | Teresa Patton, Mohamed Samater | Recorded by: | Mohamed Samater |

| Action Required |
| --- |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Everyone is asked to review test plan document and come prepare to discuss in next meeting | CLOSED | ALL | 07/18/2007 | 06/0807 |
|  | Everyone is asked to think about some off the test cases they’ll like to see included in WICIS 4.0 test plan document | OPEN | ALL | 08/02/2007 | 07/19/2007 |
|  | Co-Chairs to ask Syniverse if they can conduct testing with NeuStar on the week of August 20th instead of the week of the 27th | OPEN | Co-Chairs | 08/02/2007 | 07/19/2007 |

Record significant Topics, Presenters, Decisions:

# Discussions:

- Subcommittee participants reviewed the revised test plan document and place it in a finalized status. The updated/final version is attached. THANK YOU all for your inputs:

- The 3.1.0 ICT Results Template was analyzed by the subcommittee. While the benefits of such document are acknowledged, there is a need for few changes that need to be made prior to using the document. Updated version will be forwarded soon so that the participants can review and provide feedback.

- NeuStar announced, for WICIS 3.1, their carriers will be ready for inter-carrier testing on September 1st. Also, NeuStar inform the subcommittee that their WICIS 4.0 solution will be ready for testing around late March or early April of 2008.

- Goal for next meeting, committee participants are asked to go back to their respective companies and estimate the time it takes to complete a set of regression test pass. By knowing this, it will enable us to better plan for WICIS 4.0 testing effort.

Upcoming Meetings

- Next meeting is scheduled for August 2nd of 2007 at 2:30pm EST. This meeting will be held at the following conference bridge (1-888-288-7571 PIN: 146117#).

Test Schedule – Will include in each iteration of our meeting minutes

The following dates were provided by the respective vendor representative(s):

Vendor to Vendor Testing Schedule

- NeuStar with Verisign – Sep 17 – 21 and 26 — 28

- NeuStar with Syniverse – Aug 20 – 31 or  27— 31

- Syniverse with Verisign – Aug 20 - 24

- Syniverse with NeuStar – Aug 27 - 30