| Prepared By : | Mohamed Samater | Phone #: | 206-384-1669 |
| --- | --- | --- | --- |
| Date Created: | 04/12/2007 |  |  |
| Last Updated By: | Mohamed Samater | Last Updated Date: | 04/13/2007 |

| Meeting Title: | WTSC KICK-OFF MEETING |
| --- | --- |
| Meeting Date: | 04/12/2007 | Next Meeting Date: | 05/18/2007 |
| Attendees: | Teresa Patton , Deb Tucker, Chris Elijah, Kathy McGill, Anh Nguyen, Adele Johnson, Mohamed Samater, Jason Kempson, Mubeen Saifullah, David Lund, Joe Cudo, Doug Babcock. |
| Unable to Attend: | Jessica Tinker, Lavinia Rotaru |
| Conducted by: | Teresa Patton, Mohamed Samater | Recorded by: | Mohamed Samater |

| Action Required |
| --- |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Review test plan document and provide feedback either to the Co-Chairs or to the group | OPEN | All WTSC participants | 05/18/07 | 04/12/07 |
|  | All are asked to confirm whether fax testing will be performed by the respective SP/Vendor | OPEN | All WTSC participants | 05/18/07 | 04/12/07 |
|  | Syniverse and Verisign need to confirm when their vendor to vendor testing will be conducted | OPEN | Syniverse and Verisign | 05/18/07 | 04/12/07 |
|  | Provide copy of the document that were used in WICIS 3.0 for information exchange between carriers | CLOSED | Kathy McGinn | ASAP | 04/12/07 |
|  | Syniverse is asked to confirm when carriers that utilize their services will be available to test with other carriers | OPEN | Syniverse | 05/18/07 | 04/12/07 |

Record significant Topics, Presenters, Decisions:

# Discussions:

- Subcommittee participants went though the test cases in the test plan document. Everyone agreed that main test cases in the document account for  the changes in WICIS 3.1:

WICIS 3.1 Changes

- SSN – Social Security Number will be sent with the first five digits containing only 0’s.

- DDD_T – The Desired Due Date and Time can be no more than 90 days in the future.

- ICP Timer will no longer be reset for requests receiving Delayed responses

- SUP 2 (Due Date and Time Change) can no longer be sent until a confirm response has been received

- Suggestion was made to add a ‘negative test case’ in order to ensure that all SP/vendor are ready to prevent from such incidents like 3.1 carrier submitting port request to 3.0 carrier.

- Flash-cutting the WICIS 3.1 was discussed. The flash-cut date is WICIS 3.1’s sunrise (April 14, 2007; 23:59:59 (EST)).

- The need for section 5.4 (Cooperative Exchange Information) in the test plan was discussed. Some participants stressed that this section is unnecessary as it does not capture/provide some of the significant data required for testing. Kathy McGinn with Unicel will provide copy of a document that was used in WICIS 3.1 for information exchange purposes.

Upcoming Meetings

- Next meeting is scheduled for May 18th of 2007 at 11:30am EST. This meeting will be held at the following conference bridge (1-888-288-7571 PIN: 146117#).

Test Schedule – Will include in each iteration of our meeting minutes

- The subcommittee members discussed when the ICP vendors will be conducting their testing.

- The following dates/timeframes were provided by the respective vendor representative(s):

Vendor to Vendor Testing Schedule

- NeuStar with Verisign – Sep 17 - 21

- NeuStar with Syniverse – Aug 20 - 31

- Syniverse with Verisign –???

- Syniverse with NeuStar –???