Wireless Testing Subcommittee

August 23, 2005 Conference Call

Final Minutes

Attendees:

| Name | Company |
| --- | --- |
| Joe Cudo | Alltel |
| Adele Johnson | Cingular |
| Devon Thomas | Cricket |
| Jean Anthony | Evolving Systems |
| Missy Roiger | Midwest Wireless |
| Niki Woitas | Midwest Wireless |
| Leah Blount | Midwest Wireless |
| Mubeen Saifullah | NeuStar |
| Kathy McGinn | Rural Cellular Corp |
| Mindy Bugg | Sprint - Nextel |
| Lavinia Rotaru | Sprint – Nextel |
| Michael Barnett | Syniverse |
| Darren Paffenroth | Syniverse |
| Roseann Sledd | T-Mobile |
| Jessica Tinker | VeriSign |
| Jason Kempson | Telcordia |
| Deb Tucker | Verizon Wireless |

July Conference Call minutes were accepted as published.

Current Testing Activities:

Vendor Testing:

NeuStar and Syniverse are approximately 70% complete with their vendor-to-vendor testing.  They have tested 3.0 – 3.0, 2.1 – 3.0, and 3.0 – 2.1.  No significant problems have been uncovered and they have found the testing to be very valuable.

VeriSign has completed 3.0 – 3.0 vendor-to-vendor testing with Syniverse.  3.0 – 2.1 and 2.1 – 3.0 will take place shortly.  Connectivity testing with NeuStar will start the week of August 29th   followed by vendor-to-vendor testing for 3.0 – 3.0.

Service Provider Testing:

A number of service providers have been testing and quite a few have testing scheduled.

See the testing schedule document dated 8-24-05 and posted on the NPAC website (Go to www.npac.com; click on Wireless, then on WTSC to find it.) for full details.

Participants are reminded to send updates to the testing schedule to the co-chairs.

WICIS 3.0.0 Testing Contacts

Participants are reminded to look at the WICIS 3.0.0 testing contact information and ensure that the information listed for their company is correct.  There are a number of entries that only have company name and contact name.  Phone numbers and e-mail addresses are missing.  Everyone is asked to send updates to the co-chairs. The testing contacts document is posted on the NPAC website.  Go to www.npac.com; click on Wireless, then on WTSC to find it.

Corrections and additions to the minutes should be e-mailed to Roseann.Sledd@T-Mobile.com and/or Jean.Anthony@evolving.com.

Next Conference Call:

Date & Time:		Wednesday, September 21, 2005, 3:00PM – 4:00PM EST

Bridge #:		866-846-6192

PIN:			5599046