Wireless Testing Subcommittee

June 21, 2005 Conference Call

Final Minutes

Attendees:

| Name | Company |
| --- | --- |
| Joe Cudo | Alltel |
| Adele Johnson | Cingular |
| Jean Anthony | Evolving Systems |
| Peter McCabe | Leap Wireless |
| Nikki Woitas | Midwest Wireless |
| Leah Blount | Midwest Wireless |
| Missy Roiger | Midwest Wireless |
| Mubeen Saifullah | NeuStar |
| Imran Lodi | Nextel |
| Mindy Bugg | Sprint |
| Michael Barnett | Syniverse |
| Roseann Sledd | T-Mobile |
| Chris Elijah | VeriSign |
| Chris Neilson | VeriSign |

May Conference Call minutes were accepted as published.

Current Testing Activities:

T-Mobile reported that they had done some testing with Verizon Wireless and Nextel.  T-Mobile used their WICIS 2.1.0 test environment and Verizon Wireless and Nextel used their WICIS 3.0.0 test environment on the front end.  They did connectivity testing, WPR, WPRR, Sup 1, Sup 2, and Sup 3.  No problems to report.  T-Mobile and Verizon will be doing further testing this week.

Syniverse reported that they have done some internal testing using WICIS 2.1.0 and the new 9.0 SMG software and have found no problems to date.  They will be following this testing with WICIS 3.0.0 and plan to be finished in time for the July 17th install into production.

Testing Schedule

The testing schedule was reviewed and updated.  All participants are requested to submit testing information as it becomes available.  The testing schedule document is posted on the NPAC website.  Go to www.npac.com, click on Wireless, then on WTSC to find it.

WICIS 3.0.0 Testing Contacts

Participants were reminded to look at the WICIS 3.0.0 testing contact information and ensure that the information listed for their company is correct.  There are a number of entries that only have company name and contact name.  Phone numbers and e-mail addresses are missing.  Everyone is asked to send updated to either of the co-chairs. The testing contacts document is posted on the NPAC website.  Go to www.npac.com, click on Wireless, then on WTSC to find it.

Other Items

Midwest Wireless inquired about testing WICIS 3.0.0 in production.  Based on responses, it will be the September timeframe before this can be accomplished.

Corrections and additions to the minutes should be e-mailed to Roseann.Sledd@T-Mobile.com and/or Jean.Anthony@evolving.com.

Next Conference Call:

Date & Time:		Friday, July 22, 2005, 3:00PM – 4:00PM EST

Bridge #:		866-846-6192

PIN:			5599046